ARCHER: 12-Phase Build Plan - COMPLETION

Continuation from Finance Tools

This document continues from the uploaded build plan and completes all missing sections.

8.9 Knowledge Management Tools (10 tools)

python

# src/tools/implementations/knowledge_tools.py

KNOWLEDGE_TOOLS = [

{

"name": "knowledge.capture",

"category": "knowledge",

"description": "Capture knowledge item (thought, idea, note)",

"parameters": {

"content": "string",

"para_type": "string (project, area, resource) - optional, auto-classified",

"tags": "array (optional)",

"source": "string (conversation, web, file, etc.)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge", "all"]

},

{

"name": "knowledge.search",

"category": "knowledge",

"description": "Semantic search across all knowledge items",

"parameters": {

"query": "string",

"para_types": "array (optional filter)",

"max_results": "integer (default: 10)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge", "all"]

},

{

"name": "knowledge.link_items",

"category": "knowledge",

"description": "Create relationship between knowledge items",

"parameters": {

"source_id": "integer",

"target_id": "integer",

"link_type": "string (related, parent, child, contradicts, supports)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.find_related",

"category": "knowledge",

"description": "Find items related to given item",

"parameters": {

"item_id": "integer",

"max_results": "integer (default: 5)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.archive",

"category": "knowledge",

"description": "Move item to archive (PARA system)",

"parameters": {

"item_id": "integer"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.weekly_review",

"category": "knowledge",

"description": "Generate weekly knowledge review",

"parameters": {

"week_start": "date (optional, defaults to this week)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.synthesize",

"category": "knowledge",

"description": "Generate synthesis/insights from knowledge items",

"parameters": {

"query": "string",

"item_ids": "array (optional, uses search if not provided)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.export",

"category": "knowledge",

"description": "Export knowledge to format (Markdown, PDF, JSON)",

"parameters": {

"format": "string (markdown, pdf, json, notion, obsidian)",

"para_type": "string (optional filter)",

"output_path": "string"

},

"requires_confirmation": True,

"safety_level": 1,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.tag_suggest",

"category": "knowledge",

"description": "Suggest tags for knowledge item",

"parameters": {

"content": "string"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge"]

},

{

"name": "knowledge.detect_contradictions",

"category": "knowledge",

"description": "Find contradictions in knowledge base",

"parameters": {

"scope": "string (all, category, recent)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge", "qa"]

}

]

8.10 Smart Home Tools (10 tools)

python

# src/tools/implementations/smart_home_tools.py

SMART_HOME_TOOLS = [

{

"name": "home.device_control",

"category": "smart_home",

"description": "Control smart home device (Home Assistant MCP)",

"parameters": {

"device_id": "string",

"action": "string (on, off, toggle, set)",

"value": "any (optional, for set action)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["assistant", "trainer"]

},

{

"name": "home.scene_activate",

"category": "smart_home",

"description": "Activate Home Assistant scene",

"parameters": {

"scene_name": "string"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["assistant", "trainer"]

},

{

"name": "home.get_state",

"category": "smart_home",

"description": "Get current state of device",

"parameters": {

"device_id": "string"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["all"]

},

{

"name": "home.list_devices",

"category": "smart_home",

"description": "List all smart home devices",

"parameters": {

"device_type": "string (optional filter - light, switch, sensor, climate)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["assistant"]

},

{

"name": "home.automation_create",

"category": "smart_home",

"description": "Create Home Assistant automation",

"parameters": {

"name": "string",

"trigger": "object",

"condition": "object (optional)",

"action": "object"

},

"requires_confirmation": True,

"safety_level": 2,

"agent_permissions": ["assistant", "rd"]

},

{

"name": "home.climate_control",

"category": "smart_home",

"description": "Control thermostat/climate",

"parameters": {

"device_id": "string",

"mode": "string (heat, cool, auto, off)",

"temperature": "number (optional)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["assistant", "trainer"]

},

{

"name": "home.lock_control",

"category": "smart_home",

"description": "Control smart locks",

"parameters": {

"lock_id": "string",

"action": "string (lock, unlock)"

},

"requires_confirmation": True,

"safety_level": 2,

"agent_permissions": ["assistant"]

},

{

"name": "home.camera_snapshot",

"category": "smart_home",

"description": "Get snapshot from security camera",

"parameters": {

"camera_id": "string"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["assistant", "observer"]

},

{

"name": "home.energy_usage",

"category": "smart_home",

"description": "Get energy usage data",

"parameters": {

"period": "string (today, this_week, this_month)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["assistant", "finance"]

},

{

"name": "home.sensor_history",

"category": "smart_home",

"description": "Get sensor data history",

"parameters": {

"sensor_id": "string",

"start_time": "datetime",

"end_time": "datetime"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["all"]

}

]

8.11 Analysis & Data Tools (6 tools)

python

# src/tools/implementations/analysis_tools.py

ANALYSIS_TOOLS = [

{

"name": "analysis.pattern_detect",

"category": "analysis",

"description": "Detect patterns in user data (behavior, spending, health)",

"parameters": {

"data_type": "string (behavior, spending, health, all)",

"lookback_days": "integer (default: 30)",

"min_confidence": "float (0-1, default: 0.7)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["proactive_engine", "finance", "trainer", "therapist"]

},

{

"name": "analysis.baseline_compare",

"category": "analysis",

"description": "Compare current behavior to user baseline",

"parameters": {

"metric": "string (sleep, exercise, sitting_time, spending, etc.)",

"current_period": "string (today, this_week, this_month)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["all"]

},

{

"name": "analysis.trend_forecast",

"category": "analysis",

"description": "Forecast trend based on historical data",

"parameters": {

"metric": "string",

"forecast_days": "integer (default: 7)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["finance", "trainer", "investment"]

},

{

"name": "analysis.correlation_find",

"category": "analysis",

"description": "Find correlations between metrics (e.g., sleep vs productivity)",

"parameters": {

"metric1": "string",

"metric2": "string",

"lookback_days": "integer (default: 30)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["all"]

},

{

"name": "analysis.dashboard_generate",

"category": "analysis",

"description": "Generate analytics dashboard (HTML/chart)",

"parameters": {

"metrics": "array of strings",

"period": "string (today, week, month, year)",

"output_format": "string (html, image, data)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["knowledge", "finance", "trainer"]

},

{

"name": "analysis.anomaly_detect",

"category": "analysis",

"description": "Detect anomalies in user data",

"parameters": {

"metric": "string",

"lookback_days": "integer (default: 30)",

"sensitivity": "float (0-1, default: 0.8)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["all"]

}

]

8.12 Investment & Market Tools (9 tools)

python

# src/tools/implementations/investment_tools.py

INVESTMENT_TOOLS = [

{

"name": "market.get_quote",

"category": "investment",

"description": "Get current stock/crypto quote",

"parameters": {

"symbol": "string",

"market": "string (stock, crypto, forex)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.portfolio_value",

"category": "investment",

"description": "Calculate current portfolio value",

"parameters": {},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.portfolio_performance",

"category": "investment",

"description": "Calculate portfolio performance metrics",

"parameters": {

"period": "string (day, week, month, ytd, all)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.technical_analysis",

"category": "investment",

"description": "Run technical analysis (RSI, MACD, moving averages)",

"parameters": {

"symbol": "string",

"indicators": "array (rsi, macd, sma, ema, bollinger)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.news_sentiment",

"category": "investment",

"description": "Analyze news sentiment for symbol",

"parameters": {

"symbol": "string",

"lookback_days": "integer (default: 7)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.watchlist",

"category": "investment",

"description": "Manage watchlist (add, remove, list)",

"parameters": {

"action": "string (add, remove, list)",

"symbol": "string (optional for add/remove)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.rebalance_suggest",

"category": "investment",

"description": "Suggest portfolio rebalancing",

"parameters": {

"target_allocation": "object (optional - symbol: percentage)"

},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.risk_analysis",

"category": "investment",

"description": "Analyze portfolio risk (volatility, concentration)",

"parameters": {},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment"]

},

{

"name": "market.dividend_tracker",

"category": "investment",

"description": "Track dividend payments and forecast",

"parameters": {},

"requires_confirmation": False,

"safety_level": 0,

"agent_permissions": ["investment", "finance"]

}

]

TOOL LIBRARY SUMMARY

Total: 115 Tools Across 12 Categories

| Category | Count | Agent Permissions |
| --- | --- | --- |
| File Operations | 20 | Assistant, Knowledge |
| PC Control | 15 | Assistant |
| Calendar & Reminders | 8 | Assistant, All agents |
| Email | 10 | Assistant, Knowledge |
| Messaging (SMS) | 6 | Assistant |
| Web | 5 | All agents |
| Health & Fitness | 12 | Trainer, Therapist |
| Finance | 15 | Finance |
| Knowledge Management | 10 | Knowledge, All agents |
| Smart Home | 10 | Assistant, Trainer |
| Analysis & Data | 6 | All agents |
| Investment & Markets | 9 | Investment |

Safety Distribution:

- Level 0 (Safe): 95 tools

- Level 1 (Cautious): 10 tools

- Level 2 (Risky): 8 tools

- Level 3 (Destructive): 2 tools

PART 4: 12-PHASE BUILD PLAN (24 WEEKS)

Build Philosophy

Progressive Complexity: Each phase builds on previous phases
MVP First: Phases 1-6 create minimum viable product (12 weeks)
Enhanced Features: Phases 7-10 add advanced capabilities (8 weeks)
Production Ready: Phases 11-12 harden for production (4 weeks)

Phase Completion Criteria: Each phase must pass all tests and produce handoff artifacts before next phase begins.

PHASE 1: Foundation & Core Voice Loop

Duration: 2 weeks (Weeks 1-2)
Goal: Establish infrastructure and basic voice interaction

Week 1: Infrastructure Setup

Tasks:

- Directory Structure Creation

  - Create all directories per file system structure

  - Set up Git repository

  - Initialize .gitignore

- Docker Compose Configuration

  - Configure Ollama service (GPU acceleration)

  - Configure ChromaDB service

  - Configure TTS service (Chatterbox)

  - Configure Redis cache

  - Configure Neo4j (knowledge graph)

  - Test all service startups

- Database Initialization

  - Run complete schema.sql

  - Create all tables and indexes

  - Seed test data

  - Verify table creation

- Python Environment Setup

  - Create virtual environment

  - Install core dependencies (requirements.txt)

  - Install development dependencies

  - Verify CUDA/GPU access

  - Test imports

- Configuration Management

  - Create .env file from .env.example

  - Create settings.yaml

  - Validate all environment variables

  - Test configuration loading

Deliverables:

- All Docker services running (docker-compose ps shows healthy)

- Database created with all tables

- Python environment functional

- GPU accessible from Python (torch.cuda.is_available() == True)

- Configuration loading successfully

Success Criteria:

- All services pass health checks

- Database queries execute <50ms

- No import errors in Python

- GPU detected (nvidia-smi shows processes)

- Configuration values loaded correctly

Testing:

bash

# Health check script

./scripts/health_check.sh

# Expected output:

# ✓ Ollama: healthy (response time: 45ms)

# ✓ ChromaDB: healthy (response time: 23ms)

# ✓ TTS: healthy (response time: 67ms)

# ✓ Redis: healthy (response time: 8ms)

# ✓ Neo4j: healthy (response time: 112ms)

# ✓ Database: 47 tables created

# ✓ GPU: NVIDIA GeForce RTX 5080 (16GB)

# ✓ Python: All imports successful

Handoff Artifacts:

- Infrastructure diagram (actual deployment)

- Service health check report

- Database schema verification document

- Dependency tree (pip freeze output)

- Configuration documentation

Week 2: Core Voice Loop

Tasks:

- STT Service Implementation (src/voice/stt_service.py)

  - Faster Whisper integration

  - Audio capture from microphone (PyAudio)

  - GPU acceleration configuration

  - Noise reduction (noisereduce library)

  - VAD (Voice Activity Detection)

- TTS Service Implementation (src/voice/tts_service.py)

  - Chatterbox Docker integration

  - HTTP API client

  - Audio playback (sounddevice library)

  - Voice selection

  - Audio caching

- Basic Orchestrator (src/core/orchestrator.py)

  - LangGraph setup

  - Single agent node (Assistant stub)

  - State management (working memory)

  - Message flow

  - Basic routing

- Voice Pipeline Integration (src/voice/audio_pipeline.py)

  - Complete flow: User speaks → STT → Orchestrator → TTS → User hears

  - Latency optimization

  - Error handling

  - Audio queue management

- Simple GUI (src/gui/main_window.py)

  - PyQt6 window

  - Console widget (conversation display)

  - Microphone indicator (recording state)

  - Basic controls (start/stop)

Deliverables:

- STT transcribes speech accurately (>90%)

- TTS generates natural speech

- Basic conversation works end-to-end

- Latency <800ms for simple queries

- GUI displays conversation and responds to input

Success Criteria:

- STT accuracy >90% on 50 test phrases

- TTS intelligibility >95% (subjective test)

- Complete voice loop functional

- Average latency <800ms (median <600ms)

- GUI responsive (<16ms frame time)

Testing:

python

# Test script: tests/integration/test_voice_loop.py

def test_complete_voice_loop():

"""Test full voice interaction"""

test_phrases = [

"Hello ARCHER, how are you?",

"What's the weather today?",

"Remind me to call Mom at 2 PM",

# ... 47 more test phrases

]

results = []

for phrase in test_phrases:

start_time = time.time()

# Simulate user speech

audio = load_test_audio(phrase)

# STT

transcription = stt.transcribe(audio)

# Orchestrator

response = orchestrator.invoke(transcription.text, thread_id="test")

# TTS

audio_output = tts.synthesize(response.content)

latency = time.time() - start_time

results.append({

"phrase": phrase,

"transcription": transcription.text,

"latency": latency,

"success": transcription.text.lower() in phrase.lower()

})

# Assert success criteria

assert sum(r["success"] for r in results) / len(results) > 0.90

assert statistics.median([r["latency"] for r in results]) < 0.8

Handoff Artifacts:

- Voice pipeline architecture diagram

- Latency benchmark report (50 test queries with distribution)

- STT accuracy test results (confusion matrix)

- TTS sample outputs (WAV files)

- Demo video (30 seconds of conversation)

PHASE 2: Orchestration & Multi-Agent Routing

Duration: 2 weeks (Weeks 3-4)
Goal: Build complete LangGraph orchestrator with all agent nodes

Week 3: LangGraph Orchestrator

Tasks:

- Complete Graph Structure (src/core/orchestrator.py)

  - Triage/routing node

  - 9 agent nodes:

    - Trainer, Therapist, Assistant, Finance, Investment

    - Knowledge, Observer, R&D, QA

  - Edge definitions (routing logic)

  - Conditional edges

  - Error handling nodes

- Agent Loader System (src/agents/agent_loader.py)

  - YAML config reader

  - System prompt loader

  - LLM configuration per agent

  - Tool permission loading

  - Agent validation

- Checkpointing (src/core/state_manager.py)

  - SQLite checkpoint saver

  - Thread ID management

  - State serialization/deserialization

  - Conversation resumption

  - Cleanup old checkpoints

- Routing Logic (src/agents/nodes/triage_node.py)

  - Intent classification (using LLM)

  - Agent selection

  - Confidence scoring

  - Handoff mechanisms

  - Multi-agent routing (complex queries)

Deliverables:

- All 9 agent nodes defined and registered

- Routing logic working correctly

- Agent configs loaded from YAML files

- Conversation persists across restarts

- LangGraph Studio visualization available

Success Criteria:

- 9 agents successfully registered

- Routing selects correct agent >85% on test set (100 queries)

- Checkpointing works (test: restart mid-conversation, resume successfully)

- LangGraph Studio shows complete graph with all nodes and edges

Testing:

python

# Test routing accuracy

routing_test_set = [

("I need to exercise more", "trainer"),

("I'm feeling stressed", "therapist"),

("Set a reminder for 3 PM", "assistant"),

("How much did I spend this month?", "finance"),

("What's the stock price of AAPL?", "investment"),

# ... 95 more test cases

]

accuracy = test_routing_accuracy(orchestrator, routing_test_set)

assert accuracy > 0.85

Handoff Artifacts:

- LangGraph graph visualization (PDF/PNG from LangGraph Studio)

- Agent routing decision tree (flowchart)

- Checkpoint restore test results

- Agent config examples (all 9 agents)

- Routing accuracy confusion matrix

Week 4: Basic Memory System

Tasks:

- Tier 1: Working Memory (src/memory/tier1_working.py)

  - LangGraph state implementation

  - Rolling window (20 messages default, configurable)

  - Context injection for agents

  - State compression for long conversations

- Tier 2: Episodic Memory (src/memory/tier2_episodic.py)

  - ChromaDB integration

  - Embedding generation (sentence-transformers)

  - Conversation storage (after each turn)

  - Semantic recall (vector similarity search)

  - Metadata filtering

- Tier 3: Semantic Memory (Basic) (src/memory/tier3_semantic.py)

  - SQLite semantic_memory table

  - Fact storage/retrieval

  - Category management

  - Basic user profile

  - Conflict detection

- Memory Manager (src/memory/memory_manager.py)

  - Unified interface for all tiers

  - Memory recall for agents (automatic injection)

  - Storage automation (background task)

  - Query optimization

Deliverables:

- Working memory maintains context across turns

- Conversations stored in ChromaDB with embeddings

- Semantic recall returns relevant past conversations

- Facts persist in semantic memory

- Memory accessible from all agent nodes

Success Criteria:

- Context maintains across 10+ turn conversation

- Semantic search recall >70% relevant (test with 20 queries)

- Fact retrieval accurate (test with 50 facts - store, query, verify)

- Memory queries <100ms average

- No memory leaks (test with 1000 conversations)

Testing:

python

def test_episodic_recall():

"""Test semantic search in episodic memory"""

# Store conversations

memory.episodic.store("I love Italian food", "Me too!")

memory.episodic.store("My favorite color is blue", "Nice choice")

# Test recall

results = memory.episodic.recall("What food do I like?", n_results=5)

# Verify Italian food conversation is in top results

assert any("Italian" in r["document"] for r in results[:3])

def test_semantic_facts():

"""Test semantic memory fact storage"""

memory.semantic.set_fact("preference", "favorite_food", "pizza")

memory.semantic.set_fact("preference", "favorite_color", "blue")

# Retrieve

assert memory.semantic.get_fact("favorite_food") == "pizza"

# Category retrieval

prefs = memory.semantic.get_category("preference")

assert len(prefs) == 2

Handoff Artifacts:

- Memory architecture diagram (4 tiers)

- Recall accuracy test results (precision/recall metrics)

- Query performance benchmarks (latency distribution)

- Example memory retrievals (sample queries + results)

- Storage capacity analysis (GB per 1000 conversations)

PHASE 3: Observer & Event System

Duration: 2 weeks (Weeks 5-6)
Goal: Implement behavioral observation and event bus

Week 5: Event Bus & Tier 0 Observer

Tasks:

- Event Bus Implementation (src/core/event_bus.py)

  - Publisher-subscriber pattern

  - Event persistence (SQLite events table)

  - Event schemas (Pydantic models)

  - Subscriber management (register/unregister)

  - Event filtering

  - Event replay capability

- Tier 0 Observer (src/observer/tier0_continuous.py)

  - 30-second capture loop (asyncio)

  - Basic heuristics:

    - Sitting time tracking

    - Presence detection

    - Activity level (movement detection)

    - Basic object detection

  - Event publishing to bus

  - Privacy controls (enable/disable toggle)

- Observer Daemon (src/observer/observer_daemon.py)

  - Background service (runs as separate process)

  - Service management (start/stop/restart)

  - Logging (structured logs)

  - Health monitoring

  - Auto-recovery on crash

- Privacy Visual Indicators (src/gui/observer_indicator.py)

  - Red dot when observer active

  - Toast notification on observer start

  - Settings toggle

  - Camera preview overlay

Deliverables:

- Event bus functional (pub/sub works with multiple subscribers)

- Events persist correctly in database

- Tier 0 observer runs continuously

- Events published successfully (<1s latency)

- Observer can be toggled on/off

Success Criteria:

- Event bus handles >100 events/min without lag

- Tier 0 CPU usage <5% average

- Events correctly stored and retrievable

- Observer toggle responds instantly (<100ms)

- No dropped events (test with 10,000 events)

Testing:

python

def test_event_bus_throughput():

"""Test event bus can handle high load"""

event_bus = EventBus(db_path)

received_events = []

# Subscribe

event_bus.subscribe("test.event", lambda e: received_events.append(e))

# Publish 1000 events rapidly

start = time.time()

for i in range(1000):

event_bus.publish(Event(

event_type="test.event",

severity=0.5,

metadata={"index": i},

timestamp=datetime.now(),

source="test"

))

duration = time.time() - start

# Verify all received

assert len(received_events) == 1000

assert duration < 10  # <10s for 1000 events = >100/s

Handoff Artifacts:

- Event bus architecture diagram

- Event schema documentation (all event types)

- Observer performance metrics (CPU, memory, latency)

- Sample events (JSON examples for each type)

- Privacy controls documentation

Week 6: Tier 1 Observer & Pattern Engine

Tasks:

- Tier 1 Observer (src/observer/tier1_semantic.py)

  - Vision model integration (Nemotron Nano VL 8B on CPU)

  - Scene understanding (describe what's happening)

  - 5-minute analysis loop

  - Metadata extraction:

    - Object detection

    - Activity classification

    - Context understanding

  - Confidence scoring

- Pattern Engine (Basic) (src/proactive/pattern_engine.py)

  - Subscribe to observation events

  - Pattern detection algorithms:

    - Prolonged sitting (>2 hours)

    - Sleep pattern deviations

    - Meal timing irregularities

  - Baseline tracking (per user)

  - Deviation scoring (statistical analysis)

  - Pattern event publishing

- Integration

  - Tier 0 + Tier 1 coordination (Tier 0 triggers Tier 1 on significant change)

  - Pattern events published to event bus

  - Pattern state persistence

- Advanced Privacy Controls

  - Pause zones (bathroom detection - don't observe)

  - Manual review interface

  - Auto-delete old observations (30 days default)

Deliverables:

- Tier 1 analyzes scenes semantically with vision model

- Pattern engine detects test scenarios (5 scenarios)

- Both observer tiers coordinate properly

- Visual indicator shows observer state (active/paused/off)

Success Criteria:

- Tier 1 analysis completes <10 seconds per frame

- Pattern detection accuracy >80% on test scenarios

- Combined CPU usage <15% total (Tier 0 + Tier 1)

- Visual indicator updates correctly

- No false positives on pause zones (bathroom)

Testing:

python

# Test scenarios for pattern detection

test_scenarios = [

{

"name": "Prolonged Sitting",

"observations": [sitting_event] * 25,  # 25 x 30s = 12.5 minutes

"expected_pattern": "sitting.prolonged",

"expected_severity": > 0.6

},

{

"name": "Irregular Sleep",

"observations": [sleep_event(time=3_AM), sleep_event(time=5_AM), ...],

"expected_pattern": "sleep.irregular",

"expected_severity": > 0.5

},

# ... 3 more scenarios

]

for scenario in test_scenarios:

detected = run_pattern_detection(scenario["observations"])

assert scenario["expected_pattern"] in [p.type for p in detected]

Handoff Artifacts:

- Observer architecture (2-tier) diagram

- Pattern detection test results (accuracy per pattern type)

- Performance benchmarks (CPU/GPU usage, latency distribution)

- Sample vision analysis outputs (text descriptions + metadata)

- Privacy features documentation

PHASE 4: Proactive Intelligence

Duration: 2 weeks (Weeks 7-8)
Goal: Enable proactive interventions based on patterns

Week 7: Proactive Engine Core

Tasks:

- Concern Analyzer (src/proactive/concern_analyzer.py)

  - Pattern → Concern mapping (rules engine)

  - Severity scoring (0-1 scale)

  - Urgency assessment (time-sensitive vs can wait)

  - Multi-factor analysis (combine multiple patterns)

  - Concern categorization

- Intervention Logic (src/proactive/intervention_logic.py)

  - Decision framework:

    - When to intervene (severity threshold, urgency, user state)

    - Timing determination (immediate, scheduled, deferred)

    - Message generation (context-aware)

  - Agent selection for concern type

  - User state consideration (busy, available, sleeping)

- Cooldown Manager (src/proactive/cooldown_manager.py)

  - Track intervention history (per concern type)

  - Cooldown enforcement (prevent spam)

  - Per-concern cooldown periods (configurable)

  - Escalation for ignored interventions

- Integration

  - Pattern events → Concern analysis → Intervention decisions

  - Agent intervention routing (trigger specific agent)

  - Intervention logging

Deliverables:

- Concerns generated correctly from patterns

- Intervention decisions working

- Cooldowns prevent intervention spam

- Interventions route to correct agent

Success Criteria:

- Intervention appropriateness >75% (subjective user test with 20 scenarios)

- Cooldowns enforced correctly (test: trigger same pattern 5x, only 1 intervention)

- No intervention spam (<3 per hour max)

- Correct agent selected >90% (test with 30 interventions)

Testing:

python

def test_intervention_cooldown():

"""Test cooldowns prevent spam"""

proactive = ProactiveEngine(event_bus, pattern_engine, orchestrator)

# Trigger sitting pattern 5 times rapidly

for i in range(5):

pattern = Pattern(type="sitting.prolonged", severity=0.7)

event_bus.publish(pattern_event(pattern))

time.sleep(0.1)

# Check interventions table

interventions = db.query("SELECT * FROM interventions WHERE concern_type = 'prolonged_sitting'")

# Should only have 1 intervention despite 5 triggers

assert len(interventions) == 1

# Cooldown should be set

cooldowns = db.query("SELECT * FROM intervention_cooldowns WHERE concern_type = 'prolonged_sitting'")

assert len(cooldowns) == 1

assert cooldowns[0]["cooldown_until"] > datetime.now()

Handoff Artifacts:

- Intervention decision flowchart

- Cooldown algorithm documentation

- Test scenario results (20 scenarios with user ratings)

- User experience feedback summary

- Severity/urgency scoring documentation

Week 8: Agent Collaboration Framework

Tasks:

- Daily Sync Mechanism (src/collaboration/daily_sync.py)

  - 2 AM scheduled execution (cron-style)

  - Agent context sharing:

    - Each agent contributes observations

    - Health concerns from Trainer

    - Emotional state from Therapist

    - Financial stress from Finance

  - Consensus building (identify priorities for the day)

  - Action items generation

  - Summary creation

- Emergency Huddles (src/collaboration/emergency_huddle.py)

  - Trigger conditions (critical concerns, conflicts between agents)

  - Multi-agent召集 (assemble relevant agents)

  - Decision coordination (vote/consensus)

  - Escalation to user if needed

- Context Sharing (src/collaboration/context_sharing.py)

  - Shared context schema (what gets shared vs private)

  - Update propagation (real-time sync)

  - Privacy boundaries (sensitive information protection)

  - Conflict resolution (contradicting information)

- Meeting Logs (database integration)

  - Agent_sync_meetings table (store all meetings)

  - Agent_messages table (cross-agent communication)

  - Audit trail (complete history)

Deliverables:

- Daily sync runs automatically at 2 AM

- Emergency huddles trigger correctly

- Agents share context appropriately

- All meetings logged in database

Success Criteria:

- Daily sync completes successfully (<5 minutes duration)

- Emergency huddle triggers within 30s of condition

- Context shared correctly (test with mock scenarios - verify each agent receives updates)

- All meetings logged with complete data

Testing:

python

def test_daily_sync():

"""Test automated daily sync"""

# Simulate 2 AM condition

with freeze_time("2025-01-25 02:00:00"):

# Trigger daily sync

trigger_daily_sync()

# Wait for completion

time.sleep(10)

# Verify meeting was logged

meetings = db.query("""

SELECT * FROM agent_sync_meetings

WHERE meeting_type = 'daily_sync'

AND DATE(timestamp) = CURRENT_DATE

""")

assert len(meetings) == 1

# Verify all agents participated

participants = json.loads(meetings[0]["participants"])

assert len(participants) >= 7  # At least 7 main agents

# Verify decisions were made

decisions = json.loads(meetings[0]["decisions"])

assert len(decisions) > 0

Handoff Artifacts:

- Collaboration architecture diagram

- Meeting log examples (daily sync + emergency huddle)

- Context sharing protocol documentation

- Test scenario results

- Agent communication message examples

🎉 END OF MVP (Weeks 1-8 / 2 Months)

At this point, you have a fully functional ARCHER MVP with:

- ✅ Complete voice interaction (STT, TTS, basic conversation)

- ✅ Multi-agent orchestration (9 agents with routing)

- ✅ 4-tier memory system (working, episodic, semantic, basic consolidation)

- ✅ 2-tier observer with proactive intelligence

- ✅ Pattern detection and intervention system

- ✅ Agent collaboration (daily sync, emergency huddles)

- ✅ Event-driven architecture with persistence

What's Missing for Full Vision:

- Tool system (115 tools)

- Advanced voice features (wake word, voice auth, streaming, interruption)

- Knowledge Agent platform (Second Brain)

- External integrations (Google, Finance, Smart Home)

- R&D and QA systems

- Advanced observer capabilities (multi-camera, pose estimation, nutrition vision)

- GUI polish and full controls

Decision Point:

- Deploy MVP for alpha testing and gather feedback

- Continue to Phase 5-12 for enhanced features

PHASE 5: Tool System & Safety Gates

Duration: 2 weeks (Weeks 9-10)
Goal: Implement complete tool framework with safety mechanisms

Week 9: Tool Infrastructure

Tasks:

- Tool Registry (src/tools/registry.py)

  - Tool registration system (add tool to registry)

  - Tool discovery (list available tools)

  - Permission management (agent-tool mapping)

  - Category organization (12 categories)

  - Tool validation (parameter schema checking)

- Tool Executor (src/tools/executor.py)

  - Execution engine (call tool function safely)

  - Parameter validation (check types, ranges)

  - Error handling (graceful failures)

  - Result formatting (standardized response)

  - Timeout handling (prevent hanging)

- Safety Gates (src/tools/safety_gates.py)

  - Pre-execution validation:

    - Check safety level

    - Verify agent permissions

    - Assess risk

    - Determine if confirmation needed

  - Confirmation requirements

  - Risk assessment algorithm

  - Audit logging (all executions)

- Confirmation Handler (src/tools/confirmation_handler.py)

  - User confirmation UI (GUI dialog)

  - Voice confirmation ("Confirm" / "Cancel")

  - Timeout handling (30s default)

  - Batch confirmations (multiple tools)

Deliverables:

- Tool registry operational (can register/retrieve tools)

- Tools can be executed from agents

- Safety gates validate correctly

- Confirmations work (GUI + voice)

- All executions logged

Success Criteria:

- Tool registration works for all 115 tools

- Execution succeeds for all safe tools (safety level 0)

- Confirmations required for all risky tools (safety level 2-3)

- Audit log complete and accurate (100% coverage)

- No security vulnerabilities (penetration test)

Testing:

python

def test_safety_gates():

"""Test safety gates prevent dangerous operations"""

registry = ToolRegistry()

safety = SafetyGate()

# Register dangerous tool

registry.register(Tool(

name="file.delete",

category="file",

description="Delete file permanently",

parameters={"filepath": "string"},

requires_confirmation=True,

safety_level=3,

agent_permissions=["assistant"]

))

# Attempt execution without confirmation

tool = registry.get("file.delete")

validation = safety.validate("file.delete", {"filepath": "/important.txt"}, {})

assert validation["requires_confirmation"] == True

assert validation["risk_level"] == 3

assert "destructive" in validation["warnings"][0].lower()

def test_tool_execution():

"""Test tool execution works"""

executor = ToolExecutor(registry, safety_gates)

# Execute safe tool

result = executor.execute(

tool_name="file.read",

parameters={"filepath": "/test.txt"},

agent_name="assistant",

user_confirmed=False

)

assert result["success"] == True

assert "content" in result["result"]

# Verify logged

logs = db.query("SELECT * FROM tool_executions WHERE tool_name = 'file.read'")

assert len(logs) > 0

Handoff Artifacts:

- Tool system architecture diagram

- Tool registry documentation (all 115 tools listed)

- Safety gate test results (coverage report)

- Execution audit log examples

- Security assessment report

Week 10: Core Tool Implementations (MVP Set - 30 tools)

MVP Tools to Implement:

File Tools (8): file.search, file.read, file.write, file.delete, file.move, file.organize, file.find_duplicates, file.recent

PC Control (6): pc.launch_app, pc.close_app, pc.window_manage, pc.screenshot, pc.volume_control, pc.notification

Calendar (6): calendar.create_event, calendar.get_schedule, reminder.create, reminder.list, reminder.complete, calendar.find_free_time

Email (5): email.list_inbox, email.read, email.draft, email.send, email.search

Web (3): web.search, web.fetch, web.open_url

Health (2): health.track_nutrition, health.get_sitting_time

Tasks:

- Implement each tool function

- Write integration tests for each

- Connect to agent nodes (make tools available)

- Add to tool registry

- Verify safety gates work for each

Deliverables:

- All 30 MVP tools implemented and tested

- Integration tests passing (100%)

- Tools accessible from appropriate agents

- Results logged correctly for all

Success Criteria:

- All 30 tools execute successfully

- Integration tests 100% pass

- Agent tool calls work correctly (test: agent requests tool, tool executes, result returned)

- No security vulnerabilities

- Performance acceptable (<2s execution for most tools)

Handoff Artifacts:

- Tool implementation documentation (30 tools with examples)

- Integration test results (test suite output)

- Security audit report

- Tool usage examples (sample agent interactions)

- Performance benchmarks (latency per tool)

PHASE 6: Advanced Voice Features

Duration: 2 weeks (Weeks 11-12)
Goal: Add wake word, voice auth, streaming TTS, interruption

Week 11: Wake Word & Voice Authentication

Tasks:

- Wake Word Detection (src/voice/wake_word.py)

  - Porcupine integration (Picovoice library)

  - Continuous listening mode

  - Low-power optimization

  - False positive handling (debouncing)

  - Wake word: "Hey ARCHER"

- Voice Authentication (src/voice/voice_auth.py)

  - Speaker recognition model (ECAPA-TDNN via SpeechBrain)

  - Enrollment process:

    - Record 5 voice samples

    - Generate voice embedding

    - Store in user profile

  - Identification (who is speaking?)

  - Multi-user profiles

  - Guest mode (unauthenticated access)

- Integration

  - Wake word triggers voice pipeline

  - Voice auth before conversation start

  - User profile loading based on voice

  - Fallback to default user if auth fails

- Security

  - Voice embeddings encrypted at rest

  - Anti-spoofing (liveness detection)

  - Threshold tuning (balance security vs convenience)

Deliverables:

- Wake word detects "Hey ARCHER" accurately

- Voice auth identifies users correctly

- Enrollment process works smoothly

- Multi-user switching functional

Success Criteria:

- Wake word detection latency <200ms

- False positive rate <5% (test: 1000 non-wake-word phrases)

- False negative rate <2% (test: 100 wake word utterances)

- Voice auth accuracy >95% (test: 100 samples per user, 3 users)

- Enrollment completes in <2 minutes

- No false accepts (test: 100 imposter attempts)

Testing:

python

def test_wake_word_detection():

"""Test wake word accuracy"""

detector = WakeWordDetector(sensitivity=0.5)

# Test true positives

true_positives = 0

for audio_file in wake_word_samples:  # 100 samples

detected = detector.detect(load_audio(audio_file))

if detected:

true_positives += 1

assert true_positives / 100 > 0.98  # >98% detection rate

# Test false positives

false_positives = 0

for audio_file in non_wake_word_samples:  # 1000 samples

detected = detector.detect(load_audio(audio_file))

if detected:

false_positives += 1

assert false_positives / 1000 < 0.05  # <5% false positive rate

def test_voice_authentication():

"""Test voice auth accuracy"""

auth = VoiceAuth()

# Enroll 3 users

auth.enroll("user1", [load_audio(f) for f in user1_samples])

auth.enroll("user2", [load_audio(f) for f in user2_samples])

auth.enroll("user3", [load_audio(f) for f in user3_samples])

# Test identification

correct = 0

for audio_file in user1_test_samples:  # 100 samples

identified_user = auth.identify(load_audio(audio_file))

if identified_user == "user1":

correct += 1

assert correct / 100 > 0.95  # >95% accuracy

Handoff Artifacts:

- Voice pipeline (advanced) architecture diagram

- Wake word performance metrics (ROC curve, confusion matrix)

- Voice auth accuracy results (per-user breakdown)

- Enrollment guide (user-facing documentation)

- Security analysis (anti-spoofing effectiveness)

Week 12: Streaming TTS & Interruption

Tasks:

- Streaming TTS (src/voice/streaming_tts.py)

  - Sentence-level streaming (don't wait for full response)

  - Audio queue management (smooth playback)

  - First-word latency optimization

  - Chunk size optimization (balance latency vs quality)

  - Buffer management

- Interruption Handling (src/voice/interrupt_handler.py)

  - Verbal interrupt detection (VAD + keyword detection)

  - Mid-response stopping (kill audio playback)

  - State preservation (save conversation state)

  - Resume capability (continue from where interrupted)

- Conversational Fillers (src/voice/conversational_fillers.py)

  - "Thinking" indicators ("Let me think...", "Hmm...")

  - Natural pauses (appropriate silence)

  - Processing state communication ("One moment...")

  - Contextual fillers (vary based on query complexity)

- End-to-End Latency Optimization

  - STT optimization (reduce buffering)

  - LLM streaming (stream tokens as generated)

  - TTS pre-warming (start synthesis early)

  - Audio buffer tuning (minimize playback delay)

Deliverables:

- Streaming TTS working smoothly

- First-word latency <500ms

- Interruption response <200ms

- Fillers sound natural

- Overall end-to-end latency optimized

Success Criteria:

- First-word TTS latency <500ms (median <400ms)

- Interrupt detection <200ms

- Resume after interrupt works correctly

- Conversational feel (subjective - rated >4/5 by testers)

- Complete voice loop latency <1s for most queries

Testing:

python

def test_streaming_tts_latency():

"""Test streaming reduces first-word latency"""

tts = StreamingTTS()

long_text = "This is a very long response that would take several seconds to fully synthesize if we waited for the complete generation before starting playback. But with streaming, we should hear the first words much sooner."

start_time = time.time()

first_audio_chunk = None

for chunk in tts.synthesize_streaming(long_text):

if first_audio_chunk is None:

first_audio_chunk = chunk

first_word_latency = time.time() - start_time

break

assert first_word_latency < 0.5  # <500ms to first word

def test_interruption():

"""Test interrupt handling"""

pipeline = VoicePipeline()

# Start speaking (long response)

pipeline.speak("This is a very long response...")

# Interrupt mid-speech

time.sleep(1)

pipeline.interrupt()

# Verify playback stopped

assert pipeline.is_speaking() == False

# Verify state preserved

assert pipeline.can_resume() == True

Handoff Artifacts:

- Latency optimization report (before/after comparison)

- Audio pipeline benchmarks (breakdown by component)

- User experience test results (subjective ratings from 10 testers)

- Demo video showing interruption and streaming (2 minutes)

- Conversational filler examples (audio samples)

🎉 END OF ENHANCED MVP (Weeks 1-12 / 3 Months)

You now have ARCHER Enhanced MVP with:

- ✅ All MVP features from Phase 1-4

- ✅ Complete tool system with 30 core tools

- ✅ Advanced voice features (wake word, voice auth, streaming, interruption)

- ✅ Production-quality voice interaction (<500ms first-word latency)

Remaining for Full Vision (Weeks 13-24):

- Knowledge Agent platform (Second Brain)

- External integrations (Google Calendar, Gmail, Finance APIs, Home Assistant)

- R&D and QA systems

- Advanced observer capabilities (multi-camera, pose estimation, nutrition vision)

- Remaining 85 tools

- GUI polish and complete feature set

- Production hardening

PHASE 7-12 OVERVIEW

I'll provide a high-level overview of the remaining phases (Weeks 13-24), then detail each one:

Phase 7 (Weeks 13-14): Knowledge Agent Platform
Phase 8 (Weeks 15-16): External Integrations
Phase 9 (Weeks 17-18): R&D & QA Systems
Phase 10 (Weeks 19-20): Advanced Observer Capabilities
Phase 11 (Weeks 21-22): Remaining Tools & GUI Polish
Phase 12 (Weeks 23-24): Production Hardening & Deployment

PHASE 7: Knowledge Agent Platform (Second Brain)

Duration: 2 weeks (Weeks 13-14)
Goal: Build complete Knowledge Agent infrastructure

Week 13: Knowledge Capture & PARA System

Tasks:

- Universal Capture System (src/knowledge/knowledge_capture.py)

  - Capture from conversation (automatic during agent interactions)

  - Capture from observation (Observer highlights)

  - Manual capture ("Remember this...")

  - Multi-modal capture (text, images, links)

  - Quick capture (minimal friction)

- PARA Classifier (src/knowledge/para_classifier.py)

  - Auto-classify into Projects/Areas/Resources/Archive

  - ML-based classification (fine-tuned model)

  - User correction handling (learn from mistakes)

  - Classification confidence scoring

  - Manual override option

- Knowledge Graph (src/knowledge/knowledge_graph.py)

  - Neo4j integration (Cypher queries)

  - Node/relationship management

  - Graph queries (find connections)

  - Graph visualization (export to formats)

- Auto-Tagging (src/knowledge/auto_tagging.py)

  - Tag suggestion (based on content analysis)

  - Tag hierarchy (parent/child tags)

  - Tag application (automatic and manual)

  - Tag management (rename, merge, delete)

Deliverables:

- Capture system working from all sources

- PARA classification accurate

- Knowledge graph populated and queryable

- Auto-tagging functional and helpful

Success Criteria:

- Capture works from conversation, observation, manual

- PARA classification >70% accuracy (test: 100 knowledge items, verify correct category)

- Knowledge graph queries <500ms

- Tag suggestions relevant >80%

Handoff Artifacts:

- Knowledge system architecture diagram

- PARA classification accuracy report

- Knowledge graph examples (visualizations)

- Tag taxonomy (hierarchical structure)

Week 14: Knowledge Operations & Export

Tasks:

- Semantic Search (src/knowledge/semantic_search.py)

  - Meaning-based search (not just keywords)

  - Cross-topic discovery

  - Result ranking (relevance scoring)

  - Faceted search (filter by PARA type, tags, date)

- Link Discovery (src/knowledge/link_discovery.py)

  - Find related items automatically

  - Contradiction detection (conflicting information)

  - Support relationships (supporting evidence)

  - Temporal relationships (sequence)

- Synthesis Engine (src/knowledge/synthesis_engine.py)

  - Generate insights from knowledge base

  - Pattern identification across items

  - Theme extraction

  - Summary generation

- Weekly Review Automation (src/knowledge/weekly_review.py)

  - Automated review generation (every Sunday)

  - Connection discovery (new links found this week)

  - Reflection prompts (thoughtful questions)

  - Review delivery (email or in-app)

- Export System (src/knowledge/export_manager.py)

  - Markdown export (for static site generators)

  - PDF export (formatted documents)

  - Notion integration (export to Notion database)

  - Obsidian integration (export as Obsidian vault)

Deliverables:

- Semantic search accurate and fast

- Links discovered automatically

- Synthesis generates useful insights

- Weekly reviews generated and delivered

- Export working (all formats)

Success Criteria:

- Search precision >80% (test: 20 queries, verify top 5 results relevant)

- Link discovery finds >70% of manually identified connections

- Synthesis generates actionable insights (subjective - rated by user)

- Weekly review complete and useful (user feedback)

- Export successful (verify integrity in target systems)

Handoff Artifacts:

- Knowledge operations documentation

- Search performance metrics (precision/recall curves)

- Synthesis examples (sample insights from real knowledge base)

- Export format specifications

- Weekly review examples

PHASE 8: External Integrations

Duration: 2 weeks (Weeks 15-16)
Goal: Connect to Google ecosystem, Finance APIs, Smart Home

Week 15: Google Ecosystem Integration

Tasks:

- Google Calendar (src/integrations/google_calendar.py)

  - OAuth 2.0 setup (credential management)

  - Event CRUD operations (create, read, update, delete)

  - Sync management (bidirectional)

  - Conflict resolution

  - Calendar tools implementation (6 tools)

- Gmail (src/integrations/gmail.py)

  - OAuth 2.0 setup

  - Read/send/search operations

  - Label management

  - Attachment handling

  - Email tools implementation (10 tools)

- Google Messages (src/integrations/google_messages.py)

  - Integration setup (via web API or phone connection)

  - SMS send/receive

  - Conversation management

  - Message tools implementation (6 tools)

- Google Drive (Optional Bonus)

  - File access

  - Search

  - Upload/download

Deliverables:

- Calendar integration working (bidirectional sync)

- Gmail integration working (read, send, search)

- Messages integration working (SMS send/receive)

- Drive integration (if time permits)

Success Criteria:

- Calendar events sync bidirectionally (test: create in Google, appears in ARCHER; create in ARCHER, appears in Google)

- Emails readable and sendable

- SMS send/receive works

- All OAuth flows secure (no credentials in logs)

- Rate limits respected (no 429 errors)

Handoff Artifacts:

- Integration architecture diagram

- OAuth setup guide (step-by-step for users)

- API usage documentation

- Security audit report (OAuth flow verification)

- Rate limit handling documentation

Week 16: Finance & Smart Home Integration

Tasks:

- Finance Integration (Plaid) (src/integrations/plaid_finance.py)

  - Plaid account linking

  - Transaction sync

  - Balance checking

  - Categorization (ML-based)

  - Finance tools implementation (15 tools)

- Home Assistant MCP (src/integrations/mcp_servers/home_assistant_mcp.py)

  - MCP server setup

  - Device discovery

  - Control operations

  - Scene management

  - Smart home tools implementation (10 tools)

- Fitness Trackers (Optional) (src/integrations/fitness_trackers.py)

  - API integration (Fitbit, Apple Health, Garmin)

  - Data sync (steps, heart rate, sleep)

  - Metrics extraction

Deliverables:

- Finance integration working (transactions sync)

- Home Assistant connected (devices controllable)

- Fitness tracker sync (if time permits)

Success Criteria:

- Transactions sync successfully (test: make purchase, appears in ARCHER within 24h)

- Smart home devices controllable via ARCHER

- Data flows securely (all credentials encrypted)

- API rate limits respected

Handoff Artifacts:

- Integration documentation (setup guides)

- Data flow diagrams

- Security measures documentation

- API limits and handling strategies

- Error recovery procedures

PHASE 9: R&D & QA Systems

Duration: 2 weeks (Weeks 17-18)
Goal: Build self-improvement and quality assurance

Week 17: R&D System

Tasks:

- Capability Discovery (src/rd/capability_discovery.py)

  - Monitor Hugging Face (new model releases)

  - Monitor GitHub (relevant repos)

  - Monitor papers (arXiv, papers with code)

  - Relevance scoring (is this useful for ARCHER?)

- Model Evaluation (src/rd/model_evaluation.py)

  - Sandbox environment (isolated testing)

  - Benchmark creation (standard tests)

  - Performance testing (latency, accuracy)

  - Comparison analysis (vs current models)

- A/B Testing Framework (src/rd/ab_testing.py)

  - Test setup (define variants)

  - Variant management (traffic splitting)

  - Metrics collection (track outcomes)

  - Statistical analysis (determine winner)

- Integration Pipeline (src/rd/integration_pipeline.py)

  - Workflow: Capability → Evaluation → Integration

  - Approval gates (manual review before deployment)

  - Deployment automation (rollout new capabilities)

Deliverables:

- Capability monitoring active (finds new models weekly)

- Evaluation framework working (can test models)

- A/B testing functional (can run experiments)

- Integration pipeline defined and documented

Success Criteria:

- Discovery finds relevant models weekly (test: verify finds known recent releases)

- Evaluation produces actionable results (clear recommendation)

- A/B tests run without manual intervention

- Integration pipeline clear and repeatable

Handoff Artifacts:

- R&D system architecture

- Evaluation methodology documentation

- A/B testing guide (how to set up experiments)

- Integration workflow (step-by-step)

Week 18: QA System

Tasks:

- Self-Evaluation (src/qa/self_evaluation.py)

  - Agent performance metrics collection

  - Daily self-assessment (each agent evaluates itself)

  - Issue flagging (identify problems)

  - Improvement suggestions

- Bias Detection (src/qa/bias_detection.py)

  - Response pattern analysis

  - Demographic checking (ensure fairness)

  - Fairness metrics (statistical parity, equal opportunity)

- Safety Audits (src/qa/safety_audits.py)

  - Intervention safety (are interventions helping?)

  - Crisis response validation (test crisis protocols)

  - Privacy compliance (verify data handling)

- Benefit Analysis (src/qa/benefit_analysis.py)

  - User outcome tracking (life improvement metrics)

  - Effectiveness measurement (are goals being achieved?)

  - ROI calculation (value delivered)

Deliverables:

- Self-evaluation running daily (each agent)

- Bias detection active and alerting

- Safety audits scheduled and executing

- Benefit tracking collecting data

Success Criteria:

- Self-evaluations complete and insightful (actionable findings)

- Bias detection identifies issues when present (test with biased prompts)

- Safety audits pass (no critical findings)

- Benefit metrics collected and visualized

Handoff Artifacts:

- QA system documentation

- Evaluation reports (examples from each agent)

- Bias detection methodology

- Safety audit results (comprehensive report)

PHASE 10: Advanced Observer Capabilities

Duration: 2 weeks (Weeks 19-20)
Goal: Add multi-camera, pose estimation, nutrition vision

Week 19: Multi-Camera & Pose Estimation

Tasks:

- Multi-Camera Management (src/observer/multi_camera.py)

  - Multiple camera support (enumerate cameras)

  - Camera coordination (which camera to use when)

  - View selection (automatic based on activity)

  - Camera configuration (resolution, FPS per camera)

- Pose Estimation (src/observer/pose_estimation.py)

  - Model integration (MediaPipe or similar)

  - Real-time analysis (skeleton detection)

  - Form checking (for Trainer - squat form, pushup form)

  - Posture monitoring (sitting posture quality)

- Integration

  - Pose data → health metrics

  - Form feedback → Trainer agent

  - Posture alerts → proactive intervention

Deliverables:

- Multiple cameras working simultaneously

- Pose estimation accurate on human subjects

- Form checking functional (provides feedback)

- Posture monitoring active

Success Criteria:

- Pose estimation accuracy >85% (keypoint detection)

- Form feedback actionable (user can correct based on feedback)

- Multi-camera switching <1s

- Real-time performance maintained (>15 FPS)

Handoff Artifacts:

- Multi-camera architecture diagram

- Pose estimation accuracy report

- Form checking examples (video clips with feedback)

- Performance benchmarks (FPS, latency)

Week 20: Nutrition Vision & Emotion Analysis

Tasks:

- Food Recognition (src/observer/nutrition_vision.py)

  - Vision model for food (food detection + classification)

  - Nutrition database integration (USDA FoodData Central)

  - Portion estimation (size/weight from image)

  - Calorie/macro calculation

- Emotion Analysis (src/observer/emotion_analysis.py)

  - Facial expression detection (FER model)

  - Mood classification (happy, sad, angry, neutral, etc.)

  - Trend tracking (mood over time)

  - Integration with Therapist

- Screen Understanding (src/observer/screen_understanding.py)

  - OCR integration (Tesseract or cloud OCR)

  - Semantic analysis (understand screen content)

  - Context extraction (what's the user working on?)

  - Productivity tracking (application usage)

- Integration

  - Nutrition data → Trainer agent

  - Emotion data → Therapist agent

  - Screen context → all agents (for relevance)

Deliverables:

- Food recognition working (detects + identifies food)

- Emotion analysis functional (classifies facial expressions)

- Screen understanding accurate (OCR + semantic understanding)

- Data flows to appropriate agents

Success Criteria:

- Food recognition >75% accuracy (test: 100 food images)

- Emotion classification >70% accuracy (test: labeled dataset)

- OCR accuracy >90% (test: various screenshots)

- Integration seamless (agents receive and use data)

Handoff Artifacts:

- Vision capabilities documentation

- Accuracy test results (per capability)

- Integration examples (agent using vision data)

- Privacy impact assessment (additional data collected)

PHASE 11: Remaining Tools & GUI Polish

Duration: 2 weeks (Weeks 21-22)
Goal: Complete tool library and polish user interface

Week 21: Remaining Tool Implementations (85 tools)

Implement remaining 85 tools across:

- File tools: 12 remaining

- PC control: 9 remaining

- Calendar/reminders: 2 remaining

- Email: 5 remaining

- Messaging: 3 remaining

- Web: 2 remaining

- Health: 10 remaining

- Finance: already complete (15 tools)

- Knowledge: 10 tools

- Smart home: 10 tools

- Analysis: 6 tools

- Investment: 9 tools

Tasks:

- Implement all remaining tools (following same pattern as MVP tools)

- Write integration tests for each

- Add to tool registry

- Verify safety gates

- Update documentation

Deliverables:

- All 115 tools implemented and tested

- Integration tests passing for all

- Complete tool documentation

- All tools registered and accessible

Success Criteria:

- All 115 tools execute successfully

- Integration test coverage 100%

- Documentation complete for all tools

- Performance acceptable (<5s for 95% of tools)

Handoff Artifacts:

- Complete tool library documentation (all 115 tools)

- Integration test suite results

- Performance benchmark report

- Tool usage guide for users

Week 22: GUI Polish & Complete Controls

Tasks:

- Enhanced GUI (src/gui/)

  - Refined orb animation (smoother, more responsive)

  - Enhanced console (markdown rendering, code blocks)

  - Improved webcam widget (effects, overlays)

  - Settings panel (all configurations accessible)

- Complete Control Panel (src/gui/control_panel.py)

  - Per-agent toggles (enable/disable each agent)

  - Per-sensor toggles (observer cameras, audio)

  - Data review interface (browse observations)

  - Retention configuration (how long to keep data)

  - DND scheduling (do not disturb times)

- Memory Browser (src/gui/memory_browser.py)

  - Browse all memory tiers

  - Search memories

  - Delete specific memories

  - Export memories

- Notification System (src/gui/notification_system.py)

  - Toast notifications (interventions, reminders)

  - Notification center (history)

  - Notification preferences (which types to show)

- Accessibility

  - Keyboard navigation (all features accessible via keyboard)

  - Screen reader support

  - Voice-only mode (operate without GUI)

  - High contrast mode

Deliverables:

- GUI polished and professional

- All controls functional

- Memory browser working

- Notification system complete

- Accessibility features implemented

Success Criteria:

- GUI responsive (<16ms frame time)

- All controls work as expected

- Memory browser can access all tiers

- Notifications display correctly

- Keyboard navigation complete (no mouse required)

Handoff Artifacts:

- GUI design documentation

- Control panel guide

- Accessibility test results (WCAG compliance)

- User manual (GUI usage)

PHASE 12: Production Hardening & Deployment

Duration: 2 weeks (Weeks 23-24)
Goal: Harden system for production and prepare deployment

Week 23: System Hardening

Tasks:

- Error Handling

  - Graceful degradation (system works even if services fail)

  - Service restart logic (auto-recover failed services)

  - User error messaging (helpful error messages)

  - Recovery procedures (documented for common failures)

- Performance Optimization

  - Memory usage optimization (reduce RAM footprint)

  - GPU/CPU allocation tuning (optimal resource distribution)

  - Database query optimization (index tuning, query rewriting)

  - Caching strategies (Redis for frequent queries)

- Security Hardening

  - Dependency vulnerability scan (audit all packages)

  - Penetration testing (test for exploits)

  - Encryption at rest (all sensitive data encrypted)

  - Secure credential storage (no plaintext passwords)

  - HTTPS for all network communication

- Monitoring & Alerting

  - Prometheus metrics export

  - Grafana dashboards (system health, performance)

  - Alert rules (notify on failures, performance degradation)

  - Log aggregation (centralized logging)

Deliverables:

- Error handling comprehensive

- Performance optimized

- Security hardened

- Monitoring and alerting operational

Success Criteria:

- Mean time between failures >48 hours

- Recovery from failures <5 minutes

- No critical security vulnerabilities

- All performance targets met (from Phase 1-11)

- Monitoring catches all failures

Handoff Artifacts:

- Error handling documentation

- Performance optimization report (before/after)

- Security audit report (penetration test results)

- Monitoring setup guide (Grafana dashboard configs)

Week 24: Deployment & Documentation

Tasks:

- Deployment Preparation

  - Installation scripts (one-command setup)

  - Configuration wizard (guided setup for users)

  - Database migrations (version upgrade paths)

  - Backup/restore procedures (automated backups)

- Complete Documentation

  - User manual (comprehensive, with screenshots)

  - Developer guide (how to extend ARCHER)

  - API documentation (all tools, services)

  - Troubleshooting guide (common issues + solutions)

  - FAQ (frequently asked questions)

- Final Testing

  - End-to-end test suite (all user journeys)

  - Performance regression testing (ensure no degradation)

  - User acceptance testing (beta users test everything)

  - Load testing (stress test with high usage)

- Release

  - Version tagging (v1.0.0)

  - Release notes

  - Deployment to production

  - User onboarding (tutorials, walkthroughs)

Deliverables:

- Deployment ready (installation works)

- Documentation complete and published

- All tests passing

- v1.0.0 released

Success Criteria:

- Installation completes in <30 minutes

- Documentation comprehensive (all features covered)

- E2E test suite 100% passing

- Beta users successfully onboarded (>90% success rate)

Handoff Artifacts:

- Installation guide

- Complete documentation package (user manual + developer guide)

- Test results (E2E, performance, UAT)

- Release notes (v1.0.0)

- Deployment runbook

AGENT CONFIGURATION SYSTEM

How Agents Are Integrated After Platform is Built

Once Antigravity completes the platform (Phases 1-12), agent personalities are integrated through YAML configuration files. Here's the detailed process:

Step 1: Agent Configuration Files

Location: config/agents/{agent_name}.yaml

Example: Trainer Agent (config/agents/trainer.yaml)

yaml

agent:

name: "trainer"

display_name: "Trainer"

description: "Stern but caring fitness and health coach"

# LLM Configuration

llm:

model: "llama3.2:3b-instruct"  # Can be different per agent

temperature: 0.7  # Lower = more consistent, higher = more creative

max_tokens: 500

top_p: 0.9

# Personality Definition (references external file)

system_prompt_file: "prompts/trainer_system.txt"

# Available Tools (subset of 115 tools)

tools:

- "health.track_nutrition"

- "health.calculate_nutrition"

- "health.track_water"

- "health.log_exercise"

- "health.analyze_posture"

- "health.track_sleep"

- "health.get_sitting_time"

- "health.analyze_form"

- "health.fitness_tracker_sync"

- "calendar.create_reminder"

- "pc.notification"

# Memory Access (which tiers can this agent access?)

memory_access:

- "tier1_working"     # Always available

- "tier2_episodic"    # Past conversations

- "tier3_semantic"    # User profile/facts

# Intervention Configuration

intervention:

enabled: true

severity_threshold: 0.6  # Intervene when concern severity > 0.6

cooldown_minutes: 30     # Wait 30 min between same interventions

max_per_day: 5           # Maximum interventions per day

# Voice Configuration

voice:

enabled: true

tts_voice: "stern_male"     # Voice ID for this agent

speaking_rate: 1.1          # Slightly faster

pitch: 0.9                  # Slightly lower pitch

# Agent-specific Settings

settings:

default_exercise_goal: "30 minutes daily"

default_water_goal: "8 glasses"

sitting_alert_threshold: 120  # 2 hours

Step 2: System Prompts

Location: config/prompts/trainer_system.txt

You are ARCHER's Trainer - a direct, no-nonsense fitness and health coach who genuinely cares about the user's wellbeing.

PERSONALITY & TONE:

- Stern but caring, like a tough-love personal trainer

- Direct and honest - don't sugarcoat or accept excuses

- Genuinely celebrate real progress and effort

- Push users toward their health goals with accountability

- Use motivational language that challenges without being mean

COMMUNICATION STYLE:

- Be concise and action-oriented

- Use second person ("You need to...", not "I think you should...")

- Call out contradictions between words and actions

- Connect patterns ("This is the third day of poor sleep - see the impact on your energy?")

- Provide specific, actionable feedback

INTERVENTION APPROACH:

When you observe concerning patterns:

1. State the observation clearly and directly

Example: "You've been sitting for 2 hours straight. That's not negotiable - get up and move."

2. Connect to user's goals when relevant

Example: "You said you wanted to lose weight, but you've skipped workouts 3 days this week. What's the plan?"

3. Suggest concrete next steps

Example: "Stand up right now. Do 20 jumping jacks. Then get back to work."

4. Be understanding of genuine obstacles, but firm on excuses

Example: "I get that you're tired. That's exactly why you need to move - sitting makes it worse."

FOCUS AREAS:

- Physical activity and exercise consistency

- Nutrition quality and meal timing

- Hydration tracking

- Sleep quality and schedule

- Posture and ergonomics during work

- Recovery and injury prevention

- Habit formation and accountability

BOUNDARIES:

- Don't provide medical diagnoses or treatment recommendations

- Refer to healthcare professionals for injuries, persistent pain, or medical concerns

- Respect user's physical limitations while still encouraging progress

- Never push users into unsafe activities

TOOLS YOU HAVE:

You can track nutrition, log exercise, monitor sitting time, analyze posture, check workout form using computer vision, track sleep, and set reminders.

REMEMBER:

You're here to help the user become their healthiest self. Be tough when needed, supportive when needed, and always genuine in your care for their wellbeing.

Step 3: Platform Loads Configurations at Runtime

Agent Loader (src/agents/agent_loader.py):

python

class AgentLoader:

"""Loads agent configurations from YAML files"""

def __init__(self, config_dir: Path):

self.config_dir = config_dir

self.prompts_dir = config_dir.parent / "prompts"

def load_agent(self, agent_name: str) -> AgentConfig:

"""Load single agent configuration"""

# Read YAML

config_path = self.config_dir / f"{agent_name}.yaml"

with open(config_path, 'r') as f:

config_data = yaml.safe_load(f)

agent_data = config_data['agent']

# Load system prompt

prompt_file = self.prompts_dir / agent_data['system_prompt_file']

with open(prompt_file, 'r') as f:

agent_data['system_prompt'] = f.read()

# Parse and validate

agent_config = AgentConfig(**agent_data)

return agent_config

def load_all_agents(self) -> Dict[str, AgentConfig]:

"""Load all agent configurations"""

agents = {}

for config_file in self.config_dir.glob("*.yaml"):

agent_name = config_file.stem

agents[agent_name] = self.load_agent(agent_name)

return agents

Step 4: Orchestrator Registers Agents

Orchestrator Integration (src/core/orchestrator.py):

python

class Orchestrator:

def __init__(self, db_path: str, agent_configs_dir: str):

self.checkpointer = SqliteSaver.from_conn_string(db_path)

# Load agent configurations

agent_loader = AgentLoader(Path(agent_configs_dir))

self.agent_configs = agent_loader.load_all_agents()

# Build LangGraph

self.graph = self._build_graph()

def _build_graph(self) -> StateGraph:

workflow = StateGraph(AgentState)

# Add triage node

workflow.add_node("triage", self.triage_node)

# Add node for each configured agent

for agent_name, config in self.agent_configs.items():

workflow.add_node(

agent_name,

self._create_agent_node(agent_name, config)

)

# Add routing edges

workflow.set_entry_point("triage")

workflow.add_conditional_edges(

"triage",

self.route_to_agent,

{name: name for name in self.agent_configs.keys()} | {"end": END}

)

# Compile

return workflow.compile(checkpointer=self.checkpointer)

def _create_agent_node(self, agent_name: str, config: AgentConfig):

"""Create LangGraph node for agent"""

def agent_node(state: AgentState) -> AgentState:

# Get LLM for this agent

llm = self._get_llm(config.llm)

# Inject system prompt

messages = [

SystemMessage(content=config.system_prompt)

] + state["messages"]

# Get available tools for this agent

tools = self._get_tools_for_agent(config.tools)

# Bind tools to LLM

llm_with_tools = llm.bind_tools(tools)

# Invoke LLM

response = llm_with_tools.invoke(messages)

# Update state

state["messages"].append(response)

state["current_agent"] = agent_name

return state

return agent_node

THIS SEPARATION ALLOWS:

✅ Easy Agent Updates

Change trainer.yaml or trainer_system.txt, restart ARCHER → new personality active instantly

✅ A/B Testing

Run trainer_v1.yaml vs trainer_v2.yaml simultaneously to compare effectiveness

✅ Community Contributions

Others can share their agent configs (different personalities, specialized agents)

✅ Version Control

Git tracks agent personalities separately from infrastructure code

✅ Rapid Iteration

Tune intervention thresholds, cooldowns, tool access without touching Python

✅ User Customization

Users can modify agent personalities to their preferences

✅ New Agent Creation

Add new agents by creating YAML + prompt file, no code changes needed

HANDOFF TO ANTIGRAVITY

What Antigravity Receives

1. This Complete Build Plan Document

- 12-phase build sequence (24 weeks)

- All 115 tools specified

- Complete database schemas

- File system structure

- Architecture diagrams

- Success criteria per phase

- Testing requirements

2. Reference Architectures

- Docker Compose configurations

- Database schemas (SQL)

- File system structure

- API contracts

- Integration patterns

3. Agent Configuration System

- YAML schema documentation

- Example agent configurations (all 9 agents)

- System prompt structure

- Tool assignment format

- How agents load at runtime

4. Testing Framework

- Unit test structure

- Integration test patterns

- E2E journey definitions

- Performance benchmarks

- Acceptance criteria

What Antigravity Builds (The Platform)

Infrastructure:

- Docker services (Ollama, ChromaDB, TTS, Redis, Neo4j)

- Database (SQLite with complete schema)

- Python application structure

- LangGraph orchestrator

- Event bus system

Core Systems:

- 4-tier memory system

- 2-tier observer system

- Proactive intelligence engine

- Tool system (115 tools)

- Voice pipeline (STT, TTS, wake word, voice auth)

Integrations:

- Google ecosystem (Calendar, Gmail, Messages)

- Finance APIs (Plaid)

- Smart Home (Home Assistant MCP)

- Fitness trackers

Specialized Systems:

- Knowledge Agent platform (Second Brain)

- Agent collaboration framework

- R&D system

- QA system

User Interface:

- PyQt6 GUI

- Control panels

- Memory browser

- Notification system

What Gets Configured Later (By You)

Agent Personalities (YAML + Prompts):

- Trainer behavior and tone

- Therapist approach and empathy

- Assistant helpfulness style

- Finance pragmatism level

- Investment analytical style

- Knowledge organization preferences

- R&D discovery criteria

- QA evaluation standards

Agent-Specific:

- Intervention messages (templates)

- Concern detection thresholds

- Tool usage patterns

- Memory access preferences

- Voice characteristics

User Customization:

- Personal preferences

- Privacy settings

- Notification preferences

- UI themes

SUCCESS METRICS

Technical Performance (Must Meet Before Production)

| Metric | Target | Critical Threshold |
| --- | --- | --- |
| Voice latency (STT → Response → TTS) | <800ms | <1500ms |
| Wake word detection latency | <200ms | <500ms |
| First-word TTS latency | <500ms | <800ms |
| Observer CPU usage (combined Tier 0+1) | <10% | <20% |
| Database query time (p95) | <50ms | <200ms |
| Memory retrieval latency | <100ms | <500ms |
| Tool execution time (p95) | <2s | <5s |
| GUI frame time | <16ms | <33ms |

System Reliability

| Metric | Target | Critical Threshold |
| --- | --- | --- |
| Uptime | >99% | >95% |
| Error rate | <2% | <10% |
| Mean time between failures (MTBF) | >48h | >24h |
| Mean time to recovery (MTTR) | <5min | <15min |
| Data integrity (no corruption) | 100% | >99.9% |

User Experience (Subjective - Beta User Surveys)

| Metric | Target | Measurement |
| --- | --- | --- |
| First-time setup time | <30min | Timed user test (10 users) |
| Wake word accuracy (subjective) | >95% | User satisfaction rating |
| Intervention appropriateness | >75% | User survey (rate interventions 1-5) |
| Agent personality distinctness | >80% | Can users identify which agent spoke? |
| Feature discoverability | >70% | Task completion without docs |
| Overall satisfaction | >4/5 | Net Promoter Score |

FINAL HANDOFF CHECKLIST

Before considering ARCHER "complete" and ready for production:

Phase Completion

- All 12 phases completed with success criteria met

- All handoff artifacts delivered per phase

- All tests passing (unit, integration, E2E)

Documentation

- User manual complete

- Developer guide complete

- API documentation complete

- Troubleshooting guide complete

- Agent configuration guide complete

Testing

- E2E test suite 100% passing

- Performance benchmarks meet targets

- Security audit passed (no critical vulnerabilities)

- UAT completed with >90% success rate

Deployment

- Installation script tested on clean system

- Database migrations working

- Backup/restore procedures validated

- Monitoring operational (Grafana dashboards live)

Release

- Version 1.0.0 tagged

- Release notes published

- User onboarding tutorials created

- Support channels established

CONCLUSION

This 12-phase build plan provides Antigravity with:

- Complete architectural specification - Every component defined

- All 115 tools specified - Implementation details for each

- Clear build sequence - 24 weeks with specific deliverables

- Success criteria - Measurable targets per phase

- Agent configuration system - How to plug in personalities post-build

- Testing framework - Validation at every step

- Handoff process - Clear transition from build to configuration

**The Result