Progress Tracking

Phase 1: Foundation (Timestamps 1-2) - 2 Weeks

- Set up project structure (20+ folders created)

- Initialize Python virtual environment

- Create Docker Compose (6 GPU services: Ollama, ChromaDB, Neo4j, Redis, TTS, LM Studio)

- Create SQLite schema (30 tables + 3 views in schema.sql)

- Create core Python modules (database manager, config loader)

- Create agent configuration system (Pydantic models + YAML loader)

- Create test agent (Assistant with YAML + system prompt)

- Implement basic LangGraph orchestrator (triage + test agent nodes)

- Create infrastructure tests

- Create .env configuration file

- Install Python dependencies (98% complete)

- Initialize database (run init_db.py)

- Start Docker services and verify health

  - Troubleshoot and fix TTS GPU (RTX 5080/PyTorch 2.6+ compatibility)

- Test end-to-end: orchestrator → LLM → response

- Status: In Progress (Infrastructure Complete, Testing Pending)

Phase 2: Memory System (Timestamps 3-4) - 2 Weeks

- Implement 4-tier memory architecture

- Tier 1: Working memory (Redis)

- Tier 2: Episodic memory (ChromaDB + conversations table)

- Tier 3: Semantic memory (user profile, preferences, facts)

- Tier 4: Consolidation (daily/weekly/monthly synthesis)

- Implement knowledge graph integration (Neo4j)

- Test memory retrieval and storage

- Status: Pending

Phase 3: Observer & Event System (Timestamps 5-6) - 2 Weeks

- Implement event bus (pub/sub pattern)

- Create Tier 0 observer (30-second capture loop)

- Create Tier 1 observer (5-minute semantic analysis)

- Implement pattern engine (basic)

- Add privacy controls and visual indicators

- Test observer and event flow

- Status: Pending

Phase 4: Proactive Intelligence (Timestamps 7-8) - 2 Weeks

- Implement concern analyzer (pattern → concern mapping)

- Create intervention logic and decision framework

- Build cooldown manager (prevent intervention spam)

- Implement agent collaboration framework

- Add daily sync mechanism (2 AM)

- Add emergency huddle capability

- Test proactive interventions

- Status: Pending

🎉 MVP CHECKPOINT (After Phase 4 - 2 Months)

MVP includes: Voice interaction, multi-agent orchestration, 4-tier memory, 2-tier observer, pattern detection, agent collaboration

Phase 5: Tool System & Safety Gates (Timestamps 9-10) - 2 Weeks

- Build tool registry and executor

- Implement safety gates and risk assessment

- Create confirmation handler (GUI + voice)

- Implement 30 MVP tools (file, PC, calendar, email, web, health, knowledge)

- Test tool execution and safety

- Status: Pending

Phase 6: Voice Processing (Timestamps 11-12) - 2 Weeks

- Implement wake word detection (always-on listening)

- Add voice authentication (speaker identification)

- Implement streaming TTS (real-time audio)

- Add interrupt handling (stop mid-response)

- Optimize voice pipeline performance

- Test voice features end-to-end

- Status: Pending

Phase 7: Knowledge Agent Platform (Timestamps 13-14) - 2 Weeks

- Implement PARA system (Projects/Areas/Resources/Archive)

- Create knowledge capture from conversations

- Build knowledge graph and linking system

- Implement weekly knowledge review

- Add knowledge search and retrieval

- Test knowledge management workflows

- Status: Pending

Phase 8: External Integrations (Timestamps 15-16) - 2 Weeks

- Google ecosystem (Calendar, Gmail, Messages via MCP)

- Finance APIs (Plaid integration)

- Smart Home (Home Assistant MCP)

- Fitness trackers (API integrations)

- Test all integrations

- Status: Pending

Phase 9: Advanced Observer Capabilities (Timestamps 17-18) - 2 Weeks

- Implement multi-camera support

- Add pose estimation (exercise form analysis)

- Implement nutrition recognition (food identification)

- Add emotion analysis from facial expressions

- Test advanced observer features

- Status: Pending

Phase 10: Remaining Tools (Timestamps 19-20) - 2 Weeks

- Implement remaining 85 tools across all categories

- Finance tools (budget, investments, etc.)

- Social media integration tools

- Advanced health tools

- Smart home control tools

- Test all 115 tools

- Status: Pending

Phase 11: R&D & QA Systems (Timestamps 21-22) - 2 Weeks

- Implement R&D system (model monitoring, A/B testing)

- Build QA system (self-evaluation, safety audits)

- Create capability discovery pipeline

- Implement bias detection

- Test R&D and QA workflows

- Status: Pending

Phase 12: Polish & Production (Timestamps 23-24) - 2 Weeks

- Complete GUI polish (PyQt6 interface)

- Implement full control panels

- Add memory browser UI

- Create notification system

- Write comprehensive documentation

- Conduct end-to-end testing

- Prepare installation scripts

- Production deployment

- Status: Pending

Build Duration

Total: 24 Timestamps (6 months) Current Phase: Phase 1 Started: January 24, 2026