ARCHER

Quality Assurance & Testing Master Plan

Advanced Responsive Computing Helper & Executive Resource

| Field | Value |
| --- | --- |
| Document | ARCHER QA / Testing Master Plan — v1.0 |
| Date | March 2026 |
| Prepared For | Antigravity Development Team |
| Repo | ARCHER_9 |
| Hardware Target | RTX 5080 16GB ¦ i9-10900K ¦ 256GB RAM ¦ Windows |
| Core Stack | Python 3.12 · PyQt6 · FastAPI · LangGraph · Docker |
| Services | Ollama/LMStudio · ChromaDB · Mem0 · Chatterbox/Kokoro TTS · Faster-Whisper STT |
| Test Coverage | 10 Audit Phases · 200+ test cases · 5 Phase Gates |

Phase 0: Environment  ·  Phase 1: Backend API  ·  Phase 2: Database & Memory  ·  Phase 3: Voice Pipeline

Phase 4: GUI  ·  Phase 5: Observer  ·  Phase 6: Agents  ·  Phase 7: PC Control  ·  Phase 8: Stability  ·  Phase 9: Privacy

1  How to Use This Document

Work through each phase in order — each phase gates the next. Every test has a checkbox (☐ open / ☑ pass / ☒ fail). Record results as you go. A Phase Gate table at the end of each phase must be fully signed off before proceeding.

The document was built from a full review of the ARCHER_9 repository plus the complete conversation history with the Antigravity team. It reflects the final agreed system design.

| Symbol | Status | Meaning | Action Required |
| --- | --- | --- | --- |
| ☐ | OPEN | Not yet tested | Run test, record outcome |
| ☑ | PASS | Completed and passed | Log date + tester initials |
| ☒ | FAIL | Completed and failed | Open bug ticket; block phase advance |
| ⚠ | OBSERVE | Requires human judgment | Reviewer must evaluate manually |

2  System Baseline — What ARCHER Is (Final Design)

The following summarises the agreed final architecture derived from the ARCHER_9 repo and full project conversation history. This is the ground truth against which all tests are written.

2.1  Repository File Map

| File | Purpose | Audit Status |
| --- | --- | --- |
| main.py | FastAPI backend: /agent/invoke, /agent/reminders, /agent/log_passive, /agent/proactive | Implemented — stub LLM |
| graph.py | MCPApp triage + orchestrator: URL/app/volume/events routing | Implemented |
| master_graph.py | Full LangGraph SessionState multi-agent routing | Partial — imports may be broken |
| gui_main.py | PyQt6 app entry point with DPI, logging, state + Mem0 init | Implemented |
| main_window.py | Main window: webcam · console · orb · canvas · STT/TTS wiring | Implemented |
| stt_service.py | Faster-Whisper + WebRTC VAD + wake-word gate ('archer') | Implemented |
| tts_service.py | via QThreadPool (runtime fallback) | Implemented — Kokoro/Chatterbox preferred |
| observer_daemon.py | Passive observer: mic VAD + OpenCV face + MediaPipe + state mgr coordination | Implemented |
| observer.py | Social-isolation nudge logic: speech minutes + face streak analysis | Implemented |
| memory.py | ChromaDB + Ollama embeddings: episode capture, safe fact extraction | Implemented |
| memory_integration.py | ArcherMemoryManager: Mem0 high-level layer for conversations + ambient | Implemented |
| memory_ops.py | Hybrid memory ops tools: save_observation bridging DB + Mem0 | Implemented |
| database_manager.py | SQLite: reminders · episodes · passives · semantic_profiles · files | Implemented |
| state_manager.py | System state machine: WAKE/GUI/DORMANT + Mem0 + monitor thread | Implemented |
| voice_launcher.py | Background wake-word listener: launches / wakes GUI | Implemented |
| launcher.py | Universal launcher: voice ¦ gui ¦ observer ¦ docker modes | Implemented |
| pc_control.py | ControlPlan executor: open_url · open_app · Windows fallbacks + site aliases | Implemented |
| reminders.py | Reminder CRUD tools wrapping DB; normalises method name variants | Implemented |
| quality_gate.py | Hallucination heuristic + risky-tool confirmation gate | Implemented |
| filter.py | Content / event filtering (760 lines) | Implemented |
| events.py | Eventbrite event search integration | Implemented |
| schemas.py / models.py | Pydantic data models: TriageResult, ControlPlan, SessionState, QualityReport… | Implemented |
| orb_widget.py | Animated agent orb with colour coding per agent | Implemented |
| canvas_widget.py | Artifact pane for rich content rendering (Claude-style right panel) | Implemented |
| webcam_widget.py | Live webcam feed with face detection overlay | Implemented |
| console_widget.py | Chat console: history · prompt · mic/cam buttons · theme switcher | Implemented |
| docker-compose.yml | Services: ollama · chroma · archer-backend (archer-net bridge) | Implemented |
| skills.yaml | Skill risk registry: open_url (low) · open_app (low) · run_command (medium) | Implemented |
| _env | Environment template: API, LLM, TTS (Kokoro), ONNX GPU provider | Template ready — not committed as .env |

2.2  Agent Personalities (Final Agreed Set)

| Agent | Orb Colour | Personality & Style | Primary Intervention Triggers |
| --- | --- | --- | --- |
| Observer | Grey/neutral | Silent background — no voice, no personality | Feeds data to all other agents |
| Assistant | Blue | Helpful, practical, organised — productivity partner | Task requests, scheduling, email, reminders |
| Therapist | Warm purple | Warm, empathetic, non-judgmental — 'concerned friend' | Social isolation, stress keywords, mood dips, self-care decline |
| Trainer | Bright orange | Direct, stern, tough love — no excuses | Sedentary >2hr, nutrition patterns, sleep issues, no exercise |
| Investment & Markets | Gold | Analytical, data-driven — no disclaimers (personal use) | Market triggers, portfolio queries, financial research |
| R&D | Cyan | Technical, curious — system improvement specialist | System errors, capability gaps, new feature opportunities |
| Blindspot | Red/alert | Candid, pattern-aware — surfaces what you consistently miss | ADHD patterns, grooming, clutter, time blindness, social gaps |

ℹ  Finance Agent was explicitly removed from scope. Do not implement or test for it.

ℹ  Blindspot Agent and Inventory Manager were fully specced — verify implementation status in Phase 6.

2.3  Tech Stack Summary

| Layer | Component | Notes |
| --- | --- | --- |
| GUI | PyQt6 + Python 3.12 | gui_main.py → main_window.py → widgets |
| Backend | FastAPI on port 8000 | main.py; Docker container or native |
| Orchestration | LangGraph (graph.py + master_graph.py) | master_graph is the full implementation; graph.py is the current active simple version |
| LLM | Ollama (GPU) or LMStudio (CPU fallback) | Default: llama3:8b via Ollama; env-configurable |
| STT | Faster-Whisper base.en + WebRTC VAD | GPU CUDA inference; wake word 'archer' |
| TTS | Kokoro ONNX (primary) / Chatterbox Docker (alt) | env: ARCHER_TTS_BACKEND=kokoro |
| Memory Tier 1–2 | SQLite (database_manager.py) | reminders, episodes, passives, semantic_profiles |
| Memory Tier 3 | ChromaDB on port 8001 (Docker) | Vector embeddings via nomic-embed-text (Ollama) |
| Memory Tier 4 | Mem0 (memory_integration.py) | Conversation + ambient memory graph; local config |
| Observer | observer_daemon.py + mic_observer.py | OpenCV face · MediaPipe pose · WebRTC VAD mic |
| PC Control | pc_control.py + graph.py | open_url · open_app · volume · shell commands |
| State | state_manager.py | WAKE_LISTENING → GUI_ACTIVE → GUI_DORMANT → TRANSITION |

3  Audit Phase 0 — Environment & Prerequisites

⚠  ALL items in this phase must pass before ANY functional testing begins. Do not skip.

3.1  Docker Services

ℹ  Run: docker compose up -d   then:   docker compose ps

| # | ID | Test | Command / Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | D-01 | Ollama container running | docker compose ps archer-ollama | running, port 11434 mapped | ☐ |
| 2 | D-02 | ChromaDB container running | docker compose ps archer-chroma | running, port 8001 mapped | ☐ |
| 3 | D-03 | Backend container running | docker compose ps archer-backend | running, port 8000 mapped | ☐ |
| 4 | D-04 | Ollama API responds | curl http://localhost:11434/api/version | JSON with version key | ☐ |
| 5 | D-05 | ChromaDB heartbeat | curl http://localhost:8001/api/v1/heartbeat | HTTP 200 | ☐ |
| 6 | D-06 | Backend proactive ping | curl http://localhost:8000/agent/proactive | {status:ok} | ☐ |
| 7 | D-07 | No container crash-loops | docker compose logs --tail=50 | No ERROR / EXITED / restarting | ☐ |
| 8 | D-08 | Chatterbox TTS container (if deployed) | docker compose ps ¦ findstr chatterbox | running, port 5500 — OR document as absent | ☐ |

3.2  Python Dependencies

| # | ID | Package | One-Line Check | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | P-01 | PyQt6 | python -c "import PyQt6; print('ok')" | ok | ☐ |
| 2 | P-02 | faster-whisper | python -c "from faster_whisper import WhisperModel; print('ok')" | ok | ☐ |
| 3 | P-03 | webrtcvad | python -c "import webrtcvad; print('ok')" | ok | ☐ |
| 4 | P-04 | mediapipe 0.10.9 | python -c "import mediapipe as mp; print(mp.__version__)" | 0.10.9 | ☐ |
| 5 | P-05 | opencv | python -c "import cv2; print(cv2.__version__)" | Version number, no error | ☐ |
| 6 | P-06 | sounddevice | python -c "import sounddevice; sounddevice.query_devices()" | Device list, no error | ☐ |
| 7 | P-07 | mem0 | python -c "from mem0 import Memory; print('ok')" | ok OR document graceful failure | ☐ |
| 8 | P-08 | chromadb | python -c "from chromadb import Client; print('ok')" | ok | ☐ |
| 9 | P-09 | numpy ≤ 1.26.x | python -c "import numpy as np; print(np.__version__)" | 1.26.x (mediapipe compat req) | ☐ |
| 10 | P-10 | LLM model in Ollama | curl http://localhost:11434/api/tags | llama3:8b (or env model) listed | ☐ |
| 11 | P-11 | Embed model in Ollama | curl http://localhost:11434/api/tags ¦ findstr nomic | nomic-embed-text present | ☐ |
| 12 | P-12 | Kokoro ONNX model file | dir %ARCHER_TTS_MODEL_PATH% | File exists (.onnx), non-zero size | ☐ |

3.3  Hardware Verification

| # | ID | Test | Command | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | H-01 | CUDA visible | python -c "import torch; print(torch.cuda.is_available())" | True | ☐ |
| 2 | H-02 | VRAM available | nvidia-smi --query-gpu=memory.free --format=csv,noheader | ≥ 8000 MiB free | ☐ |
| 3 | H-03 | Webcam opens | python -c "import cv2; cap=cv2.VideoCapture(0); print(cap.isOpened())" | True | ☐ |
| 4 | H-04 | Microphone present | python -c "import sounddevice as sd; sd.check_input_settings()" | No exception | ☐ |
| 5 | H-05 | Audio output | python -c "import ; e=.init(); e.say('test'); e.runAndWait()" | Audible beep/word through speakers | ☐ |
| 6 | H-06 | DB directory writable | python -c "open('D:/AI/ARCHER/backend_data/test.tmp','w').close()" | No permission error | ☐ |

| Phase Gate 0 — ENVIRONMENT READY | Tests | Pass Date | Tester |
| --- | --- | --- | --- |
| All Docker services healthy | D-01 – D-08 |  |  |
| All Python packages importable | P-01 – P-12 |  |  |
| Hardware verified (GPU, mic, cam, audio, disk) | H-01 – H-06 |  |  |

4  Phase 1 — Backend API Audit

The FastAPI backend (main.py, port 8000) is the integration hub. All higher-level components call it. Validate endpoints independently of the GUI.

4.1  /agent/invoke

| # | ID | Test | Request Body | Expected Response | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | B-01 | Basic message round-trip | {messages:[{role:user,content:Hello}]} | final_response is non-empty string | ☐ |
| 2 | B-02 | Empty messages rejected | {messages:[]} | HTTP 422 | ☐ |
| 3 | B-03 | PC control — open URL | {…content:'open youtube.com'} | control_plan.actions[0].kind = open_url | ☐ |
| 4 | B-04 | PC control — YouTube search | {…content:'open youtube lo-fi music'} | URL includes youtube.com/results | ☐ |
| 5 | B-05 | Volume control | {…content:'volume 60'} | control_plan.kind=volume_set level=60 | ☐ |
| 6 | B-06 | Mute | {…content:'mute'} | control_plan.kind=volume_mute | ☐ |
| 7 | B-07 | Therapist trigger | {…content:'I feel stressed'} | final_response contains wellness language | ☐ |
| 8 | B-08 | Reminder intent | {…content:'remind me to call Alex'} | final_response acknowledges reminder intent | ☐ |
| 9 | B-09 | Events search | {…content:'show events tonight in SF'} | final_response lists events or fallback message | ☐ |
| 10 | B-10 | Response time < 5s | Time entire POST from send to response | < 5000ms at rest | ☐ |
| 11 | B-11 | Dangerous URL blocked | {…content:'open javascript:alert(1)'} | Action rejected; no control_plan with dangerous URL | ☐ |
| 12 | B-12 | Amazon search | {…content:'open amazon wireless headphones'} | URL includes amazon.com | ☐ |

4.2  /agent/reminders

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | R-01 | List reminders on startup | GET /agent/reminders | Array with ≥1 seeded reminder | ☐ |
| 2 | R-02 | Seeded reminder has correct fields | Inspect item | id, text, time keys present | ☐ |
| 3 | R-03 | Complete a reminder | POST /agent/reminders/1/complete | {status:ok} | ☐ |
| 4 | R-04 | Completed reminder removed from list | GET after R-03 | Reminder 1 absent | ☐ |
| 5 | R-05 | Unknown ID returns 404 | POST /agent/reminders/9999/complete | HTTP 404 | ☐ |

4.3  /agent/log_passive

| # | ID | Test | Request | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | L-01 | Log speech activity | {kind:speech_activity,value:0.8} | {status:ok,received:{…}} | ☐ |
| 2 | L-02 | Log face present | {kind:face_present,value:true} | {status:ok} | ☐ |
| 3 | L-03 | Extra fields accepted | {kind:posture,value:sitting,meta:{confidence:0.9}} | status:ok — extra fields allowed | ☐ |
| 4 | L-04 | Missing kind rejected | {value:something} | HTTP 422 | ☐ |

| Phase Gate 1 — BACKEND VERIFIED | Tests | Pass Date | Tester |
| --- | --- | --- | --- |
| All /agent/* endpoints behave correctly | B-01–B-12, R-01–R-05, L-01–L-04 |  |  |

5  Phase 2 — Database & Memory Audit

ARCHER uses a four-tier memory system. Each tier is tested independently.

5.1  SQLite — database_manager.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | DB-01 | DB file created on first run | Check backend_data/archer.sqlite3 after startup | File exists | ☐ |
| 2 | DB-02 | All tables present | sqlite3 archer.sqlite3 .tables | reminders · episodes · passives · semantic_profiles · files | ☐ |
| 3 | DB-03 | Save episode | DB().save_episode(user_id='t1', text='test episode') | Returns integer ID | ☐ |
| 4 | DB-04 | Retrieve episode | DB().get_episode(id_from_DB03) | Dict with matching text | ☐ |
| 5 | DB-05 | Save reminder | DB().save_reminder(user_id='t1', text='call Alex', time='3:00 PM') | Returns reminder ID | ☐ |
| 6 | DB-06 | Get pending reminders | DB().get_all_pending_reminders() | List includes reminder from DB-05 | ☐ |
| 7 | DB-07 | Complete reminder | DB().mark_reminder_complete(id) | Absent from pending list afterwards | ☐ |
| 8 | DB-08 | Save passive log | DB().save_passive(kind='face_present', value='true') | No exception; row in passives table | ☐ |
| 9 | DB-09 | Concurrent write integrity | 10 threads calling save_episode simultaneously | All 10 rows present; no SQLite lock error | ☐ |
| 10 | DB-10 | Rollup and streak analysis | DB().rollup_today(); observer.assess_metrics_and_nudges() | Returns nudge list (may be empty for fresh DB) | ☐ |

5.2  ChromaDB Vector Memory — memory.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | M-01 | Embedding generation | embed_text('hello world') | List of floats, length > 0 | ☐ |
| 2 | M-02 | Episodes collection accessible | _episodes_col() | Returns collection; no exception | ☐ |
| 3 | M-03 | Facts collection accessible | _facts_col() | Returns collection; no exception | ☐ |
| 4 | M-04 | Capture & index episode | capture_episode_and_index('u1','I enjoy hiking') | Returns episode ID; indexed in Chroma | ☐ |
| 5 | M-05 | Semantic search retrieves episode | Search for 'hiking' after M-04 | Returns M-04 episode in results | ☐ |
| 6 | M-06 | Safe fact extraction — preference | extract_safe_facts('I really like coffee in the mornings') | pref.like fact with 'coffee' extracted | ☐ |
| 7 | M-07 | Safe fact extraction — address NOT stored | extract_safe_facts('I live at 123 Main St') | Address NOT in output (not in SAFE_KEYS) | ☐ |

5.3  Mem0 Memory Integration — memory_integration.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | MM-01 | ArcherMemoryManager initialises | ArcherMemoryManager() | No exception; self.memory set | ☐ |
| 2 | MM-02 | add_conversation stores messages | add_conversation([{role:user,content:I like hiking}],'u1') | Returns True | ☐ |
| 3 | MM-03 | Mem0 graceful fallback if unavailable | If mem0 not installed — Memory() fails safely | HYBRID_MEMORY_AVAILABLE=False; no crash | ☐ |
| 4 | MM-04 | save_observation hybrid write | memory_ops.save_observation('u1',None,None,'test') | Writes to both DB (episode) and Mem0 | ☐ |

5.4  State Manager — state_manager.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | SM-01 | Initialises to WAKE_LISTENING | get_state_manager() | state.current_state = WAKE_LISTENING | ☐ |
| 2 | SM-02 | Transition: WAKE → GUI_ACTIVE | Trigger GUI launch event | state = GUI_ACTIVE | ☐ |
| 3 | SM-03 | Transition: GUI_ACTIVE → GUI_DORMANT | Simulate 10-min inactivity or manual trigger | state = GUI_DORMANT | ☐ |
| 4 | SM-04 | Observer active in DORMANT | should_observer_be_active() in DORMANT | True | ☐ |
| 5 | SM-05 | Observer paused in GUI_ACTIVE | should_observer_be_active() in GUI_ACTIVE | False | ☐ |
| 6 | SM-06 | State persists across restart | Save state, re-init StateManager, read back | Saved values match loaded values | ☐ |

| Phase Gate 2 — MEMORY VERIFIED | Tests | Pass Date | Tester |
| --- | --- | --- | --- |
| SQLite CRUD fully functional | DB-01–DB-10 |  |  |
| ChromaDB vector search working | M-01–M-07 |  |  |
| Mem0 integration working or gracefully skipped | MM-01–MM-04 |  |  |
| State machine transitions correct | SM-01–SM-06 |  |  |

6  Phase 3 — Voice Pipeline Audit

The voice pipeline is ARCHER's primary interaction channel: wake word → STT (Faster-Whisper + VAD) → LLM → TTS (Kokoro ONNX /  fallback). Test each link before end-to-end testing.

6.1  STT Service — stt_service.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | V-01 | Whisper model loads (GPU) | STTService() | Model loaded on CUDA; no OOM error | ☐ |
| 2 | V-02 | VAD initialises | webrtcvad.Vad(2) | No exception | ☐ |
| 3 | V-03 | Audio stream opens | stt.start() | No PortAudio / sounddevice error | ☐ |
| 4 | V-04 | Wake word gate — blocked without trigger | Speak random phrase (no 'archer') | final_text NOT emitted | ☐ |
| 5 | V-05 | Wake word gate — passes with trigger | Say 'archer what time is it' | final_text emits 'what time is it' | ☐ |
| 6 | V-06 | Follow-up window stays open | Trigger → follow-up within 10s without wake word | Follow-up transcribed and emitted | ☐ |
| 7 | V-07 | Silence → no spurious transcription | 30-second quiet room test | No false positives in 30s | ☐ |
| 8 | V-08 | STT latency < 500ms for 5-word phrase | Time from end-of-speech to final_text | < 500ms on GPU | ☐ |
| 9 | V-09 | pause() / resume() controls | Call pause(); verify no processing; call resume() | Processing halts then resumes cleanly | ☐ |

6.2  TTS Service — tts_service.py + Kokoro ONNX

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | T-01 | Kokoro ONNX model loads | Init with ARCHER_TTS_BACKEND=kokoro | No exception; model on GPU via CUDAExecutionProvider | ☐ |
| 2 | T-02 | fallback speaks | TTSService().speak('hello ARCHER test') | Audible output; no GUI thread block | ☐ |
| 3 | T-03 | speaking_started / finished signals fire | Connect signals; call speak() | Both signals received in correct order | ☐ |
| 4 | T-04 | Busy guard prevents overlap | Call speak() twice rapidly | Second call ignored while first is active | ☐ |
| 5 | T-05 | Chatterbox TTS responds (if deployed) | POST http://localhost:5500/synthesize {text:hello} | Audio bytes or 200 OK | ☐ |
| 6 | T-06 | AEC: TTS does not trigger wake word (⚠) | Run STT while ARCHER speaks via TTS | STT does NOT transcribe ARCHER's own voice | ⚠ |

⚠  T-06 requires Acoustic Echo Cancellation (AEC) to be implemented in stt_service.py. If AEC is not yet wired, mark FAIL and log as a critical blocker — ARCHER will hear itself and loop.

6.3  Voice Launcher — voice_launcher.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | VL-01 | Voice launcher starts without error | python voice_launcher.py | Process running; no import error | ☐ |
| 2 | VL-02 | WAKE_LISTENING state while idle | Check state_manager in WAKE_LISTENING state | should_observer_be_active() returns True | ☐ |
| 3 | VL-03 | GUI launches on wake phrase | Say 'archer' or 'launch archer' | GUI process starts; state transitions to GUI_ACTIVE | ☐ |
| 4 | VL-04 | Voice launcher pauses mic when GUI active | State = GUI_ACTIVE | Voice launcher STT stops competing with GUI STT | ☐ |

6.4  End-to-End Voice Round-Trip

| # | ID | Test | Procedure | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | E2V-01 | Basic voice round-trip latency | Say 'archer hello' — measure wake to TTS output | Full round-trip < 4000ms | ☐ |
| 2 | E2V-02 | Voice PC control | Say 'archer open youtube' | Browser opens OR confirmation prompt shown | ☐ |
| 3 | E2V-03 | Voice reminder creation | Say 'archer remind me to drink water at 3pm' | Reminder created; verbal confirmation | ☐ |
| 4 | E2V-04 | Voice therapist trigger | Say 'archer I feel really anxious today' | Empathetic Therapist-style response via TTS | ☐ |
| 5 | E2V-05 | 5-minute voice endurance session | 10 varied commands over 5 minutes | No crashes; wake word responsive throughout | ☐ |

| Phase Gate 3 — VOICE PIPELINE VERIFIED | Tests | Pass Date | Tester |
| --- | --- | --- | --- |
| STT + wake word working correctly | V-01–V-09, VL-01–VL-04 |  |  |
| TTS speaking without blocking GUI | T-01–T-05 |  |  |
| AEC resolved or documented as blocker | T-06 |  |  |
| End-to-end voice round-trip < 4s | E2V-01–E2V-05 |  |  |

7  Phase 4 — GUI Audit

The PyQt6 GUI has five main components: main_window.py, orb_widget.py, console_widget.py, webcam_widget.py, canvas_widget.py. Each is tested independently then as an integrated system.

7.1  Application Launch — gui_main.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | G-01 | GUI launches without error | python gui_main.py | Window appears; no Python exception in terminal | ☐ |
| 2 | G-02 | Log file created | Check backend_data/gui.log | File exists; contains startup entry | ☐ |
| 3 | G-03 | DPI handling correct | Visual check on 4K / HiDPI display | No blurry text; correct scaling | ☐ |
| 4 | G-04 | Window maximised on launch | Visual check | Window fills screen on launch | ☐ |
| 5 | G-05 | Backend connection established | Check logs for connection errors on startup | No 'API Error' in first 5 seconds | ☐ |
| 6 | G-06 | Survives offline backend | Launch with backend container stopped | Shows graceful error; does NOT crash | ☐ |
| 7 | G-07 | StateManager + MemoryManager init | Check gui.log for init messages | Both systems initialised without exception | ☐ |

7.2  Orb Widget — orb_widget.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | O-01 | Orb renders on startup | Visual check | Animated orb visible; no blank widget | ☐ |
| 2 | O-02 | Orb colour changes per agent | Trigger each agent personality | Orb changes to agent's defined colour | ☐ |
| 3 | O-03 | Orb animates during TTS output | Trigger TTS; observe orb | Orb pulses/animates while speaking | ☐ |
| 4 | O-04 | Orb returns to idle | Wait for TTS to finish | Returns to calm idle animation | ☐ |

7.3  Console Widget — console_widget.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | C-01 | Text input → backend → response | Type message, press Enter | ARCHER reply appears in history | ☐ |
| 2 | C-02 | API call non-blocking | Type; observe GUI during wait | UI stays responsive while backend processes | ☐ |
| 3 | C-03 | Chat history scrollable | Send 5 messages; scroll up | All 5 messages visible | ☐ |
| 4 | C-04 | Mic toggle button functional | Click mic icon | State toggles on/off; visual indicator changes | ☐ |
| 5 | C-05 | Cam toggle button functional | Click cam icon | Camera feed enable/disable | ☐ |
| 6 | C-06 | Theme switcher works | Open theme dropdown; select different theme | Console colours change without crash | ☐ |

7.4  Webcam Widget — webcam_widget.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | W-01 | Live feed displays | Visual check | Webcam feed visible in widget | ☐ |
| 2 | W-02 | Face bounding box overlaid | Sit in front of camera | Green box drawn around detected face | ☐ |
| 3 | W-03 | Webcam toggle off → no crash | Click cam disable button | Feed pauses; no exception | ☐ |
| 4 | W-04 | No VRAM leak over 10 minutes | Monitor GPU mem with nvidia-smi | VRAM stable ± 200 MB | ☐ |

7.5  Canvas / Artifact Pane — canvas_widget.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | CA-01 | Canvas widget renders | Visual check on launch | Artifact pane visible in layout (right side) | ☐ |
| 2 | CA-02 | Canvas displays text / markdown content | Send structured content to canvas | Content renders correctly in pane | ☐ |
| 3 | CA-03 | Canvas non-blocking | Render content; then type in console | Console remains responsive during render | ☐ |

| Phase Gate 4 — GUI VERIFIED | Tests | Pass Date | Tester |
| --- | --- | --- | --- |
| GUI launches and all widgets render | G-01–G-07 |  |  |
| Console send/receive working; non-blocking | C-01–C-06 |  |  |
| Orb colours + animations correct | O-01–O-04 |  |  |
| Webcam feed + face detection working | W-01–W-04 |  |  |

8  Phase 5 — Observer Daemon Audit

The Observer (observer_daemon.py) runs continuously as a background process, logging speech activity, face presence, and posture to the backend. It must not interfere with the voice pipeline or consume excessive resources.

8.1  Observer Daemon Core

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | OB-01 | Daemon starts without error | python observer_daemon.py | Process running; no immediate exception | ☐ |
| 2 | OB-02 | Pauses when GUI_ACTIVE | Launch GUI; check observer | Audio processing stops in GUI_ACTIVE state | ☐ |
| 3 | OB-03 | Resumes in GUI_DORMANT | GUI goes dormant; check observer | Audio processing resumes | ☐ |
| 4 | OB-04 | Mic VAD detects speech | Speak near microphone | speech_activity log POSTed to /agent/log_passive | ☐ |
| 5 | OB-05 | Silence → no spurious logs | Quiet room for 30 seconds | No false speech_activity logs | ☐ |
| 6 | OB-06 | Face detection fires when present | Sit in front of webcam | face_present log sent to /agent/log_passive | ☐ |
| 7 | OB-07 | Face absent log when room empty | Leave camera frame for 10s | face_absent or confidence < threshold log sent | ☐ |
| 8 | OB-08 | CPU usage < 20% average | Run observer 5 min; check Task Manager | Observer process CPU < 20% average | ☐ |
| 9 | OB-09 | Logs appear in SQLite passives table | Check DB after 5-min observer run | passives table has rows matching observer events | ☐ |
| 10 | OB-10 | Audio queue cleared on pause | Pause; resume; check for processing burst | No backlog burst on resume | ☐ |

8.2  Social Isolation Nudge Logic — observer.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | NL-01 | Low speech streak → nudge | Inject 2+ days of speech_minutes < 5 into DB | assess_metrics_and_nudges() returns nudge | ☐ |
| 2 | NL-02 | No other face streak → nudge | Inject 2+ days of saw_other_face=0 into DB | Returns cafe/break nudge | ☐ |
| 3 | NL-03 | Combined isolation → events hint | Both streaks present | Returns both nudge + events_hint items | ☐ |
| 4 | NL-04 | Fresh DB → no nudge | Call with empty history | Returns empty list | ☐ |

9  Phase 6 — Agent Routing & Personality Audit

This phase verifies that messages are correctly routed to the right agent and that each agent responds in character. Routing tests can be automated; personality tests require human evaluation.

9.1  Triage Routing — graph.py

| # | ID | Input | Expected Intent | Expected Handler | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | AG-01 | open youtube | pc_control | Graph PC control | ☐ |
| 2 | AG-02 | I feel stressed and overwhelmed | therapist_checkin | Therapist | ☐ |
| 3 | AG-03 | remind me to exercise at 6pm | set_reminder | Reminder handler | ☐ |
| 4 | AG-04 | volume 75 | pc_control | PC volume control | ☐ |
| 5 | AG-05 | show events tonight in SF | pc_control (events) | Events search | ☐ |
| 6 | AG-06 | I feel lonely | therapist_checkin | Therapist | ☐ |
| 7 | AG-07 | I feel depressed | therapist_checkin | Therapist | ☐ |
| 8 | AG-08 | open amazon noise cancelling headphones | pc_control | Amazon search URL | ☐ |

ℹ  Intents 'other' in graph.py currently return generic 'OK'. If agent personality prompts require master_graph.py to be fully active, AG-05/AG-08 may return stub responses — document this gap.

9.2  Agent Personality — Manual Human Evaluation

⚠  These tests cannot be automated. A human reviewer must read each response and score it 1–5 for in-character quality. Minimum passing score: 4/5.

| # | ID | Prompt | Expected Personality Style | Score (1–5) | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | AP-01 | I haven't exercised in a week | Stern, direct, no excuses — Trainer: push user to action | /5 | ⚠ |
| 2 | AP-02 | I feel really down today | Warm, empathetic, non-judgmental — Therapist: open questions | /5 | ⚠ |
| 3 | AP-03 | Help me organise my day | Helpful, practical — Assistant: clear task structure | /5 | ⚠ |
| 4 | AP-04 | What's happening with the Nasdaq today | Analytical, no disclaimers — Investment Agent | /5 | ⚠ |
| 5 | AP-05 | I ate pizza 4 days in a row | Blunt nutrition comment — Trainer: prescribe change | /5 | ⚠ |
| 6 | AP-06 | You keep ignoring your inbox (via Observer) | Pattern-aware, direct — Blindspot Agent (if implemented) | /5 | ⚠ |

9.3  Feature Gap Verification — Specced but Unconfirmed

⚠  Search the codebase for each item before marking. Do not assume implementation from documentation alone.

| Feature | Specced | Verified? | Search Term / Action Required |
| --- | --- | --- | --- |
| Wake word detection | Yes | Verify | stt_service.py _norm() + WAKE_PHRASES — confirm functioning (V-04/V-05) |
| Voice authentication (speaker recognition) | Yes | Check | Search for speaker_recognition or ECAPA — if absent, document as Phase 2 gap |
| Acoustic Echo Cancellation (AEC) | Yes | Check | Search stt_service.py for webrtcaec or rnnoise — if absent, log as critical blocker |
| Kokoro ONNX TTS (primary) | Yes | Verify | Check _env for ARCHER_TTS_BACKEND=kokoro; test T-01 |
| master_graph.py fully wired | Partial | Verify | Test core.tools import; check get_all_tools() path exists |
| Verbal interruption (stop mid-TTS) | Yes | Check | Search for interrupt or stop_speaking in STT/TTS services |
| Proactive sedentary alert trigger (>2hr) | Yes | Check | Verify observer_daemon logs sedentary and backend triggers Trainer |
| Food detection (Trainer) | Yes | Check | Search for food_detection or yolo or nutrition model in codebase |
| Blindspot Agent | Yes (full spec) | UNCONFIRMED | Search for blindspot — likely NOT yet implemented; document as outstanding |
| Inventory Manager | Yes (full spec) | UNCONFIRMED | Search for inventory — likely NOT yet implemented; document as outstanding |
| Google Calendar integration | Yes | Check | Search for googleapiclient or gcal in codebase |
| Finance Agent | REMOVED | N/A | DO NOT implement or test — removed from scope |

10  Phase 7 — PC Control Audit

All PC control actions require user confirmation before execution. The risk gate must be verified in addition to the functional correctness of each action type.

10.1  URL and App Control — pc_control.py

| # | ID | Test | Input / Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | PC-01 | Explicit HTTPS URL | open https://example.com | Browser opens after confirmation | ☐ |
| 2 | PC-02 | Domain-only resolution | open reddit.com | Resolves to https://www.reddit.com | ☐ |
| 3 | PC-03 | Site alias — youtube | open youtube | Opens https://www.youtube.com | ☐ |
| 4 | PC-04 | Site alias — spotify | open spotify | Opens https://open.spotify.com | ☐ |
| 5 | PC-05 | YouTube search | open youtube lo-fi beats | Opens youtube.com/results?search_query=lo-fi+beats | ☐ |
| 6 | PC-06 | Amazon search | open amazon wireless headphones | Opens amazon.com search URL | ☐ |
| 7 | PC-07 | App launch by name | open calculator | Calculator app launches on Windows | ☐ |
| 8 | PC-08 | Dangerous scheme blocked | open javascript:alert(1) | Rejected — not executed | ☐ |
| 9 | PC-09 | Event number selection | Show events → 'open 2' | Correct event URL from LAST_EVENTS[1] opens | ☐ |

10.2  Volume Control

| # | ID | Test | Input | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | PC-10 | Volume set | volume 50 | System volume = 50% | ☐ |
| 2 | PC-11 | Volume clamped | volume 150 | Capped at 100; no crash | ☐ |
| 3 | PC-12 | Mute | mute | System muted | ☐ |
| 4 | PC-13 | Unmute | unmute | System unmuted | ☐ |

10.3  Risk Gate & Confirmation — skills.yaml + quality_gate.py

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | PC-14 | Low-risk action has requires_confirmation=true | Trigger any open_url | ControlPlan.requires_confirmation = True | ☐ |
| 2 | PC-15 | run_command is medium risk | Check skills.yaml | run_command.confirm = voice (stricter than click) | ☐ |
| 3 | PC-16 | Quality gate flags risky tools | Attempt execute_code tool | RISKY_TOOLS set triggers explicit confirmation gate | ☐ |
| 4 | PC-17 | User decline → action not executed | Present plan; decline in GUI | Action not executed; ARCHER acknowledges | ☐ |

11  Phase 8 — Stability & Performance Audit

11.1  Latency Targets

| # | ID | Component | Target | Ceiling | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | PF-01 | STT (5-word phrase, GPU CUDA) | < 300ms | < 500ms | ☐ |
| 2 | PF-02 | LLM first token (Ollama GPU) | < 1000ms | < 2000ms | ☐ |
| 3 | PF-03 | TTS first audio output (Kokoro) | < 400ms | < 800ms | ☐ |
| 4 | PF-04 | Voice round-trip (wake to TTS) | < 3000ms | < 5000ms | ☐ |
| 5 | PF-05 | GUI frame time during LLM call | < 100ms | No visible freeze | ☐ |
| 6 | PF-06 | Observer daemon CPU average | < 10% | < 25% peak | ☐ |
| 7 | PF-07 | VRAM at idle (full stack running) | < 6 GB | < 10 GB | ☐ |

11.2  Long-Run Stability

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | ST-01 | 1-hour run — no crashes | Run full ARCHER stack for 1 hour | No process crashes or container restarts | ☐ |
| 2 | ST-02 | 1-hour run — no memory leak | Compare RAM at start vs end | Total RAM growth < 200 MB | ☐ |
| 3 | ST-03 | 100 sequential API calls | Loop script: 100× POST /agent/invoke | All 100 respond; no 5xx errors | ☐ |
| 4 | ST-04 | Rapid fire voice (10 in 2 min) | 10 varied voice commands quickly | All processed correctly; no queue corruption | ☐ |
| 5 | ST-05 | Backend restart recovery | Restart archer-backend container while GUI open | GUI reconnects automatically within 30s | ☐ |
| 6 | ST-06 | Ollama restart recovery | Restart archer-ollama container | LLM calls resume after Ollama restarts | ☐ |
| 7 | ST-07 | Overnight idle (8 hours) | Leave full stack running overnight | No crashes; observer still logging | ☐ |

| Phase Gate 5 — PERFORMANCE & STABILITY | Tests | Pass Date | Tester |
| --- | --- | --- | --- |
| All latency targets met | PF-01–PF-07 |  |  |
| 1-hour stability run passed | ST-01–ST-06 |  |  |
| Overnight idle test passed | ST-07 |  |  |

12  Phase 9 — Privacy & Security Audit

ARCHER's core promise is 100% local processing. Zero user data must leave the local network during normal operation.

12.1  Network Traffic Audit

ℹ  Use Wireshark or Windows Resource Monitor to capture traffic during each test scenario.

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | PV-01 | Conversation — no external calls | 5-message chat session + Wireshark | All traffic within 127.0.0.1 / 192.168.x.x | ☐ |
| 2 | PV-02 | Voice session — no external calls | Voice interaction + Wireshark | No DNS queries to OpenAI / Anthropic / Google APIs | ☐ |
| 3 | PV-03 | Observer active — no external calls | 5-min observer run + Wireshark | No data sent to external servers | ☐ |
| 4 | PV-04 | Mem0 local only | Check Mem0 config in state_manager.py | config uses local Storage, not cloud API key | ☐ |
| 5 | PV-05 | Docker ports not exposed externally | docker compose ps + Windows Firewall | Ports 8000/8001/11434 bound to localhost only | ☐ |

12.2  Data Storage Privacy

| # | ID | Test | Method | Expected | ✓? |
| --- | --- | --- | --- | --- | --- |
| 1 | PV-06 | SQLite stored locally | Verify backend_data/archer.sqlite3 location | Local disk; not synced to OneDrive / cloud | ☐ |
| 2 | PV-07 | ChromaDB stored locally | Verify chroma_data/ Docker volume | Local bind mount; not cloud-backed | ☐ |
| 3 | PV-08 | Sensitive data not extracted | Test extract_safe_facts with address/medical data | Address and medical info NOT in output | ☐ |
| 4 | PV-09 | Observer does not store audio content | Inspect passives table after observer run | Only metadata stored — NOT transcripts or raw audio | ☐ |
| 5 | PV-10 | Telemetry disabled | Check docker-compose.yml for ARCHER_TELEMETRY=0 | Environment variable set; no usage beacons | ☐ |
| 6 | PV-11 | Container security hardening | Check docker-compose.yml | cap_drop:ALL · read_only:true · no-new-privileges:true all present | ☐ |

13  Master Sign-Off — All Phase Gates

This table is the final deliverable sign-off. A project lead or senior tester must sign each gate. No phase may be signed off with open FAIL items.

| Gate | Phase | Coverage | All PASS? | Date | Tester |
| --- | --- | --- | --- | --- | --- |
| 0 | Environment Ready | D-01–D-08, P-01–P-12, H-01–H-06 | ☐ |  |  |
| 1 | Backend API Verified | B-01–B-12, R-01–R-05, L-01–L-04 | ☐ |  |  |
| 2 | Database & Memory Verified | DB-01–DB-10, M-01–M-07, MM-01–MM-04, SM-01–SM-06 | ☐ |  |  |
| 3 | Voice Pipeline Verified | V-01–V-09, T-01–T-06, VL-01–VL-04, E2V-01–E2V-05 | ☐ |  |  |
| 4 | GUI Verified | G-01–G-07, O-01–O-04, C-01–C-06, W-01–W-04, CA-01–CA-03 | ☐ |  |  |
| 5 | Observer & Agents Verified | OB-01–OB-10, NL-01–NL-04, AG-01–AG-08, AP-01–AP-06 | ☐ |  |  |
| 6 | PC Control Verified | PC-01–PC-17 | ☐ |  |  |
| 7 | Stability & Performance Verified | PF-01–PF-07, ST-01–ST-07 | ☐ |  |  |
| 8 | Privacy & Security Verified | PV-01–PV-11 | ☐ |  |  |
|  | All phases complete | 200+ test cases passed | ☐ |  |  |
|  | FULL SYSTEM READY |  |  |  |  |

14  Bug Report Template

Use one form per bug found during testing. Attach logs or screenshots where possible. File in the ARCHER_9 issue tracker.

| Field | Value |
| --- | --- |
| Bug ID | BUG-XXX |
| Date Found |  |
| Test Case Reference | e.g. V-06, T-06 (AEC) |
| Component | e.g. stt_service.py, observer_daemon.py |
| Severity | Critical / High / Medium / Low |
| Phase Gate Impact | Does this block a phase gate? Which one? |
| Description | What happened vs. what was expected |
| Steps to Reproduce | 1. 2. 3. |
| Error / Log Snippet | Paste key lines only |
| Assigned To |  |
| Fix Branch | e.g. fix/aec-echo-loop |
| Fix Verified Date |  |

ARCHER QA Master Plan · March 2026 · Antigravity Development Team